Property & Major Projects Service Plan

2018 - 2021

CONTENTS

| Section | Item | Page |
| --- | --- | --- |
|  | Introduction | 3 |
| 1 | Inputs | 3 |
| 1.1 | Budgets | 3 |
| 2 | Outputs and Outcomes | 5 |
| 2.1 | Performance management | 5 |
| 2.2 | Projects | 8 |
| 2.3 | Risk Management | 9 |
|  | Version Control | 12 |

INTRODUCTION

The progress of this service plan will be monitored in the following ways:

- Through regular discussion at departmental management team (DMT) and Section Heads meetings and logged in the version control section of this document

- Performance indicator monitoring by the Council’s Management Board on a quarterly basis

- By Committee reports twice a year (at the end of quarters two and four)

- By Reports to Policy and Resources Committee

- By regular reports to the SO Project Board and the Property Investment Board

Service Plans will be formally updated on an annual basis, taking into account internal and external influences arising from monitoring arrangements throughout the year.

Link to Strategic Plan, Service Plans and Performance Indicators Folder

SECTION 1:	INPUTS

| 1.1 | Budgets |
| --- | --- |

|  | 2017/18 Latest | 2018/19 Latest | 2019/20 Latest |
| --- | --- | --- | --- |
|  | £ | £ | £ |
| Net Cost of Service (Direct cost / Income Only) |  |  |  |

Further financial analysis can be found by using this link

SECTION 2:	OUTPUTS AND OUTCOMES

| 2.1 | Performance management |
| --- | --- |

2.1.1	Contribution to the Councils’ Strategic Aims and Objectives

As identified in the draft Strategic Plan 2018-2021 (‘Lead Service’).  Measures and targets should be developed further.

| Strategic Plan Priority theme | Strategic Plan objective (inc. ref) | Measure (including the reference) | Target |
| --- | --- | --- | --- |
| Better Neighbourhoods | 1.1 – We want to maintain a high quality neighbourhoods and reduce the eco-footprint of the district | Support to small enterprises through Rivertech We will support and enable the service departments to meet these aims |  |
| Healthier Communities | 2.1 We want to improve access to and develop good quality housing | Provide additional temporary accommodation in the district. We will support and enable the service departments to meet these aims. |  |
| Our Values | Provides excellent customer care whilst providing great services as efficiently as possible; Addresses the shortage of housing for those needing temporary accommodation and those who have not the means to pay market rates; Promotes “greener” ways of delivering services, reducing the Eco-footprint of the district, Increases its income through sound investment in order to provide the services the local community wants; Maintains the public realm in the ownership of the public sector. | CP05 – Satisfaction with Three Rivers District Council We will support and enable the service departments to meet these aims. |  |

2.1.2 	Performance indicators

See Data Quality Strategy for further details

Performance indicators are used to aid the decision making process as well as assess the efficiency and effectiveness of service delivery. The data that we use must be accurate, reliable and timely. To meet these requirements we have adopted the Audit Commission’s Standards for Better Data Quality. Further details of the Council’s commitment to data quality can be found in the Strategic Plan.

| Ref | Description | 2016/17 Actual | 2017/18 Target (Current year) | 2018/19 Target (Next year) | 2019/20 Target | 2020/21 Target |
| --- | --- | --- | --- | --- | --- | --- |
| PS01 | Staff Satisfaction with Office and Facility Services | 90% | - | 90% | - | 90% |
| PS04 | Provide additional temporary accommodation in the district. | N/A | New | TBA |  |  |

The Head of Property & Major Projects is responsible for the source data, data entry and checking the data. The purpose of collating this data is to ensure that our services improve.

| 2.2 | Projects See the Project Management Framework for further details |
| --- | --- |

| Project details | Project timescales |
| --- | --- |
| Project title | Proposed outcome | 2018/19 | 2019/20 | 2020/21 |
| South Oxhey Initiative | Regeneration of the housing provision and retail facilities in central South Oxhey. | Complete Satellite Sites, Phase 1A (Bridlington Rd) & 1B (Station Approach) Commence Phase 2 A & B (Ox PH &North block). Continue with negotiations & acquisitions of units in South Block in preparation for VP. | Complete development of Phase 2A & B. Complete VP of South Block. | Commence development of the South Block. |
| South Oxhey leisure facility review | To consider replacement for SJA pool at The Centre. | New operator appointed. Commence Construction of new facility at the Centre and alterations of other venues | Complete construction of new facility at the Centre and alterations of other venues. |  |
| BLYM Sailing Club | New Club building provided. | Commence construction of new building. | Completion of building. |  |
| Thrive Homes Asbestos Indemnity | Determine annual liabilities under the current agreement between TRDC & Thrive as determined at Mediation. | Agree annual liability and future budget requirement | Agree annual liability and future budget requirement | Agree annual liability and future budget requirement |
| Health Hub | Creation of a Health hub in South Oxhey | Ongoing negotiations with HCC and funding arrangements. |  |  |
| Replace all internal lighting at Three Rivers House with energy efficient LED flat panels | Upgrade existing Systems – More energy efficient | Items procured and roll out started | Complete |  |
| Property Investment Opportunities | Modular homes in locations around the district for Temporary Accommodation, Bury Lane and other sites | Commence design, planning procurement & construction in conjunction with Housing team. | Complete subject to planning process for each location. |  |
| Property Investment Opportunities | Purchase of properties for the Private Rental Sector. |  |  |  |
| Parking bay programme | Continue installation of Parking Bay Schemes | Commence design, planning procurement of bays. | Complete but will be subject to growing requests/ locations. |  |
| Repainting of the external fire escapes | Resurface and repaint all external fire escapes at Three Rivers House | Complete works |  |  |
| Refurbishment of Toilets at Three Rivers House | Renew all toilets within Three Rivers House | On –going project. Contractor procured and a schedule of works completed | On –going project. Contractor procured and a schedule of works completed | Complete works |
| Rationalisation of Office facilities and use of space | Review of how the space within Three Rivers House is used. Changes to working practices | Review options | Complete and implement change |  |
| Garage Programme | Refurbish of garages within the District | Complete remaining garage units requiring refurbishment |  |  |

| 2.3 | Risk Management Risk Management Strategy and guidance |
| --- | --- |

RISK REGISTER

| Service Plan: Property and Major Projects 2018-21 |
| --- |
| Risk Ref | Risk | Impact | Impact Classification | Likelihood Classification | Reason for Assessment |  |  |
|  | Brief Description – Title of Risk | See Impact Table | See Impact Table | See Likelihood Table | Use this box to describe how the score has been derived |  |  |
| a) Common Risks - shared across the whole section |
| 1 | Insufficient staff | Service Disruption | II | E | Staff numbers have been reduced over last two years. New corporate projects cannot all be supported without temporary staff. | Requires Treatment | No |
|  |  | Financial Loss | II |  |  | Last Review Date |  |
|  |  | Reputation | II |  |  | Next Milestone Date |  |
|  |  | Legal Implications | - |  |  | Next Review Date |  |
|  |  | People | II |  |  | Date Closed |  |
| 2 | Total failure of ICT systems | Service Disruption | III | E | Critical systems SafetyNet for ASB | Requires Treatment | Yes |
|  |  | Financial Loss |  |  |  | Last Review Date |  |
|  |  | Reputation | II |  |  | Next Milestone Date |  |
|  |  | Legal Implications |  |  |  | Next Review Date |  |
|  |  | People | III |  |  | Date Closed |  |
| 3 | Loss of accommodation | Service Disruption | III | E | Could impact on service to high risk families. | Requires Treatment | Yes |
|  |  | Financial Loss | I |  |  | Last Review Date |  |
|  |  | Reputation | II |  |  | Next Milestone Date |  |
|  |  | Legal Implications | I |  |  | Next Review Date |  |
|  |  | People | III |  |  | Date Closed |  |
| 4 | Fraudulent activity | Service Disruption | III | E | No income managed. Grants managed and some petty cash for family casework. | Requires Treatment | Yes |
|  |  | Financial Loss | III |  |  | Last Review Date |  |
|  |  | Reputation | IV |  |  | Next Milestone Date |  |
|  |  | Legal Implications | IV |  |  | Next Review Date |  |
|  |  | People | - |  |  | Date Closed |  |

| 5 | Failure to deliver the South Oxhey Initiative Project | Service Disruption | IV | D | This is a key project for the Council. The business case was reported and agreed by Executive Committee in Jan 2012. Resolution to redevelop district centre. Risk included on Council strategic risk register | Requires Treatment | Yes |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Financial Loss | II |  |  | Last Review Date |  |
|  |  | Reputation | III |  |  | Next Milestone Date |  |
|  |  | Legal Implications | - |  |  | Next Review Date |  |
|  |  | People | - |  |  | Date Closed |  |
| b) XXX Service Risks |
| 6 |  | Service Disruption |  |  |  | Requires Treatment |  |
|  |  | Financial Loss |  |  |  | Last Review Date |  |
|  |  | Reputation |  |  |  | Next Milestone Date |  |
|  |  | Legal Implications |  |  |  | Next Review Date |  |
|  |  | People |  |  |  | Date Closed |  |
| 7 |  | Service Disruption |  |  |  | Requires Treatment |  |
|  |  | Financial Loss |  |  |  | Last Review Date |  |
|  |  | Reputation |  |  |  | Next Milestone Date |  |
|  |  | Legal Implications |  |  |  | Next Review Date |  |
|  |  | People |  |  |  | Date Closed |  |
| 8 |  | Service Disruption |  |  |  | Requires Treatment |  |
|  |  | Financial Loss |  |  |  | Last Review Date |  |
|  |  | Reputation |  |  |  | Next Milestone Date |  |
|  |  | Legal Implications |  |  |  | Next Review Date |  |
|  |  | People |  |  |  | Date Closed |  |
|  |  | Financial Loss |  |  |  | Last Review Date |  |
|  |  | Reputation |  |  |  | Next Milestone Date |  |
|  |  | Legal Implications |  |  |  | Next Review Date |  |
|  |  | People |  |  |  | Date Closed |  |
|  |  | Financial Loss |  |  |  | Last Review Date |  |
|  |  | Reputation |  |  |  | Next Milestone Date |  |
|  |  | Legal Implications |  |  |  | Next Review Date |  |
|  |  | People |  |  |  | Date Closed |  |

| Likelihood | A |  |  |  |  |  | Impact | Likelihood |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | B |  |  |  |  |  | V = Catastrophic | A = ≥98% |
|  | C |  |  |  |  |  | IV = Critical | B = 75% - 97% |
|  | D |  |  | 1, 6 |  |  | III = Significant | C = 50% - 74% |
|  | E |  | 4 | 2, 3 |  |  | II = Marginal | D = 25% - 49% |
|  | F | 5 |  |  |  |  | I = Negligible | E = 3% - 24% |
|  |  | I | II | III | IV | V |  | F = ≤2% |
|  | Impact |  |  |

Version Control

| Version No. | Date | Reason for Update / Significant Changes | Made By |
| --- | --- | --- | --- |
| 1.0 | 27/9/17 | First Draft | TL/DS |