REVISED

MAJOR PROJECTS SERVICE PLAN

2017 - 2020

CONTENTS

| Section | Item | Page |
| --- | --- | --- |
|  | Introduction | 3 |
| 1 | Inputs | 3 |
| 1.1 | Budgets | 3 |
| 2 | Outputs and Outcomes | 5 |
| 2.1 | Performance management | 5 |
| 2.2 | Projects | 8 |
| 2.3 | Risk Management | 9 |
|  | Version Control | 12 |

INTRODUCTION

The progress of this service plan will be monitored in the following ways:

- Through regular discussion at departmental management team (DMT) and Section Heads meetings and logged in the version control section of this document

- Performance indicator monitoring by the Council’s Management Board on a quarterly basis

- By reports to Policy & Resources Committee

- By regular reports to the SO Project Board and the SO Scrutiny Board

Service Plans will be formally updated on an annual basis, taking into account internal and external influences arising from monitoring arrangements throughout the year.

SECTION 1:	INPUTS

| 1.1 | Budgets |
| --- | --- |

|  | 2017/18 Latest | 2018/19 Latest | 2019/20 Latest |
| --- | --- | --- | --- |
|  | £ | £ | £ |
| Net Cost of Service (Direct cost / Income Only) | 0 | 0 | 0 |

Further financial analysis can be found by using this link

SECTION 2:	OUTPUTS AND OUTCOMES

| 2.1 | Performance management |
| --- | --- |

2.1.1	Contribution to the Councils’ Strategic Aims and Objectives

| Three Rivers District Council | “The district should be a better place for everyone, their neighbourhoods, health, employment and access to services” |
| --- | --- |
| Better neighbourhoods | We will support and enable the service departments to meet these aims |
| Healthier Communities |  |

2.1.2 	Performance indicators

Performance indicators are used to aid the decision making process as well as assess the efficiency and effectiveness of service delivery. The data that we use must be accurate, reliable and timely. To meet these requirements we have adopted the Audit Commission’s Standards for Better Data Quality. Further details of the Council’s commitment to data quality can be found in the Strategic Plan.

| Ref | Description | 2015/16 Actual | 2016/17 Target (Current year) | 2017/18 Target (Next year) | 2018/19 Target | 2019/20 Target |
| --- | --- | --- | --- | --- | --- | --- |
|  | None |  |  |  |  |  |

The Head of Major Projects is responsible for the source data, data entry and checking the data. The purpose of collating this data is to ensure that our services improve.

| 2.2 | Projects |
| --- | --- |

| - Project details |  | - Project timescales |  |  |
| --- | --- | --- | --- | --- |
| - Project title | - Proposed outcome | 2017/18 | 2018/19 | 2019/20 |
| South Oxhey Initiative | Regeneration of the housing provision and retail facilities in central South Oxhey | Finish construction of satellite sites and Station Approach. CPO confirmed. Commence vacant possession of North Block. | Commence Ox PH and North block phase. Commence vacant possession of South Block | Complete VP of South Block |
| South Oxhey leisure facility review | To consider replacement for SJA pool at The Centre | Appoint Operator(s) & Commence construction of new facility at The Centre and alterations of other venues. | Complete Construction of new facility at the Centre and alterations of other venues. |  |
| BLYM Sailing Club | New Club building provided | Commence development of new club building. |  | Completion of building |
| Thrive Homes Asbestos Indemnity | Determine annual liabilities under the current agreement between TRDC & Thrive as determined at Mediation. | Agree annual liability and future budget requirement | Agree annual liability and future budget requirement | Agree annual liability and future budget requirement |
| Boundary Way Redevelopment. | Redevelopment of former garage areas by WCHT. | Overview progress |  |  |
| Health Hub | Creation of a Health Hub in South Oxhey | Preliminary design & costing work. Enter into HoT’s with all relevant parties. |  |  |

| 2.3 | Risk Management |
| --- | --- |

RISK REGISTER

| Service Plan: Major Projects 2017-2020 |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Risk Ref | Risk | Impact | Impact Classification | Likelihood Classification | Reason for Assessment |  |  |
|  | Brief Description – Title of Risk | See Impact Table | See Impact Table | See Likelihood Table | Use this box to describe how the score has been derived |  |  |
| 1 | Insufficient staff | Service Disruption | III | D | Council unable to deliver majors works projects. Implications with respect to H&S compliance and serious reputation damage | Requires Treatment | Yes |
|  |  | Financial Loss | III |  |  | Last Review Date | Oct 2016 |
|  |  | Reputation | IV |  |  | Next Milestone Date | Apr 2017 |
|  |  | Legal Implications | III |  |  | Next Review Date | Mar 2018 |
|  |  | People | III |  |  | Date Closed | -- |
| 2 | Total failure of ICT systems | Service Disruption | III | E | Assessment based on assumed effective recovery arrangements in Business Continuity Plan | Requires Treatment | Yes |
|  |  | Financial Loss | III |  |  | Last Review Date | Oct 2016 |
|  |  | Reputation | III |  |  | Next Milestone Date | Feb 2017 |
|  |  | Legal Implications | III |  |  | Next Review Date | Oct 2017 |
|  |  | People | II |  |  | Date Closed | -- |
| 3 | Loss of accommodation | Service Disruption | III | E | Assessment based on Business Continuity Plan | Requires Treatment | Yes |
|  |  | Financial Loss | III |  |  | Last Review Date | Oct 2016 |
|  |  | Reputation | I |  |  | Next Milestone Date | Feb 2017 |
|  |  | Legal Implications | I |  |  | Next Review Date | Oct 2017 |
|  |  | People | I |  |  | Date Closed | -- |
| 4 | Fraudulent activity | Service Disruption | I | E | Established procurement procedures and rules in place. Project work subject to audit checks on demand | Requires Treatment | Yes |
|  |  | Financial Loss | II |  |  | Last Review Date | Oct 2016 |
|  |  | Reputation | III |  |  | Next Milestone Date | Feb 2017 |
|  |  | Legal Implications | III |  |  | Next Review Date | July 2017 |
|  |  | People | II |  |  | Date Closed | -- |
| 5 | Failure to deliver the South Oxhey Initiative Project | Service Disruption | II | D | This is a key project for the Council. The business case was reported and agreed by Executive Committee in Jan 2012. Resolution to redevelop district centre. Risk included on Council strategic risk register. Operational project plan in place. | Requires Treatment | Yes |
|  |  | Financial Loss | III |  |  | Last Review Date | Oct 2016 |
|  |  | Reputation | IV |  |  | Next Milestone Date | April 2017 |
|  |  | Legal Implications | II |  |  | Next Review Date | Oct 2017 |
|  |  | People | II |  |  | Date Closed | -- |

| Likelihood | A |  |  |  |  |  | Impact | Likelihood |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | B |  |  |  |  |  | V = Catastrophic | A = ≥98% |
|  | C |  |  |  |  |  | IV = Critical | B = 75% - 97% |
|  | D |  |  |  | 1, 5 |  | III = Significant | C = 50% - 74% |
|  | E |  |  | 2, 3, 4 |  |  | II = Marginal | D = 25% - 49% |
|  | F |  |  |  |  |  | I = Negligible | E = 3% - 24% |
|  |  | I | II | III | IV | V |  | F = ≤2% |
|  | Impact |  |  |  |  |  |  |  |

Version Control

| Version No. | Date | Reason for Update / Significant Changes | Made By |
| --- | --- | --- | --- |
| 1.0 | Oct 16 | First Draft | DS |
| 2.0 | Mar 17 | Final Draft | DS |