Appendix B

LEAVESDEN COUNTRY PARK ACTION PLAN (NOV. 2007)

Priorities (to be reviewed annually):

1*	To be completed in 2007/8 from existing budgets

1	To be completed in 2008/9	Total cost (incl. fees)		£200,000

- To be completed in 2009/10	Total cost (incl. fees)		£100,000

- To be completed in 2010/11	Total cost (incl. fees)		£50,000

- To be completed in years 4 and 5 (2011-13)

- To be completed in years 5 to 10 (2013-17)

| Action | Description | Priority | Capital (£) | Ongoing revenue (£) | Revenue (£) |
| --- | --- | --- | --- | --- | --- |
| 1 | Undertake full topographical survey | 1* | - | - | - |
| 1a | Installation of 8no. additional lighting columns. | 1 | 10680 | 500 | - |
| 2 | Work in partnership with YMCA to develop a MUGA | 2 | - | - | - |
| 3 | Work in partnership with YMCA to provide small sided football pitches. | 2 | 7685 | 500 |  |
| 4 | To provide artificial cricket pitch as part of above (u15’s) | 2 | 19250 | - | - |
| 5. | TRDC to provide a boules pitch | 3 | 5500 | 500 | - |
| 6. | Extend childrens play area to include two toddler swings. | 1 | 7700 | 100 | - |
| 7 | Provision of new car park at new football pavilion | 1* | - | - | - |
| 8 | Upgrade drainage at entrance to car park B. | 1 | 1500 | - | - |
| 9 | Removal of inappropriate planting from around car parks A and B | 1 |  | -1,200 (8days@£150 GM staff) | 2,400 |
| 10 | Rationalisation of car park C | 2 | 25044 | 50 |  |
| 11 | Lighting survey see item 1. | 1* | - | - | - |
| 12 | Redirect permissive cycle way north of park | 2 | 6750 | - | - |
| 13 | Rationalisation of footpaths in north of the site | 1 | 32690 | - | - |
| 14 | Rationalisation of hard surfaces to south of site | 3 | 30650 | - | - |
| 15 | Install dropped kerbs as necessary | 1 | 1760 | - | - |
| 16 | Remove section of hedge adjacent to Art block | 1 | - | - | 150 |
| 17 | Management of vegetation encroachment to footpaths | 1 |  | 1,500 (10 days GM @ £150) | 1500 |
| 18 | Ensure circular routes provided | 1 | 12500 | - | - |
| 19 | Ensure measured trail marked out for walkers/runners (current staffing budgets) | 3 | - | - | - |
| 20 | Habitat/wildlife information boards installed | 1 | 12000 | 100 | - |
| 21 | History information boards installed | 1* | - | 100 | - |
| 22 | Implement signage within the site linking to wider footpath/cycle path network | 2 | 2400 | - | - |
| 23 | Confirm with HCC whether the permissive cycleway/footpath can achieve Safer Routes to School status. | 2 | - | - | - |
| 24 | Consult with HCC and identify how a pedestrian crossing could be accommodated on College Road, | 1 | - | - | - |
| 25 | Draw up full proposals associated with 24. | 2 | TBD | - | - |
| 26 | Redesign of Linnet Road gated access and accommodate a lockable vehicular gate (LAF). | 1* | - | - | - |
| 27 | Upgrade main access to the north of the park, and the Harlech Road access to prevent use by motorbikes. | 3 | 10000 | - | - |
| 28 | Redesign smaller gated accesses to south of the park. | 2 | 8371 | - | - |
| 29 | Consultation with HCC on appropriate design of the access to the SW of the site to Langley Lane (including implementation) | 1 | 56170 | - | - |
| 30 | Included in 29 |  | - | - | - |
| 31 | To support Woodlands YMCA in their proposals to achieve Children’s Centre Status, contribution towards provision of changing facilities for new pitches. | 1 | 50,000 | To confirm if YMCA will meet revenue costs. | - |
| 32 | Establishment of part time play ranger for the site | 1 | - | Already included in Play Strategy and bid to lottery | - |
| 33 | BMX facility. Provide the mechanism to enable young people to construct a BMX track | 1* | - | 500 | - |
| 34 | Undertake further consultation on additional youth facilities. | 3 | - | - | - |
| 35 | To establish partnership to increase the amount of activity on site. | 1,2,3 | - |  | - |
| 36 | To outline a revenue bid including a Job Description to enable TRDC to employ a Park Ranger. | 1 | - | 21,743 | 21,743 |
| 37 | Promotional campaign to support responsible dog ownership. | 1 | - | - | £1000 |
| 38 | In partnership with CMS identify a Habitat Management Plan or Greenspace Action Plan identifying how we will manage the site to improve its biodiversity, focussing on the wild area and changes to the grassland management plan. | 1*,1,2,3 | - | - | - |
| 39 | Review GM contract in order to deal with increased litter, broken glass, vandalism and graffiti | 1 | - | To be reviewed by Members as part of procurement process | - |
| 40 | Removal of concrete posts and damaged wire fencing between FP64 and TRDC permissive footpath (60M) | 2 | 3500 | - | - |
| 41 | Plant Hawthorn hedge adjacent to N boundary of YMCA (55m) | 1 |  |  | 257 |
| 42 | Remove laurel from copse adjacent cess pit, coppice hazel and replant with native mix | 1 |  | - | 1,200 |
| 43 | Replace 5no. vandalised trees adjacent to YMCA/play area | 1 |  |  | 342 |
| 44 | Improvements to area including pergola. To include community artwork and replanting of semi-circle on lower level with formal planting | 2 | 15,000 |  |  |
| 45 | Remove approx. 70 redundant bollards from south side of park | 3 | 3,850 | - | - |
| 46 | Renovate 4 entrances to SE of park including provision of new bollards etc… | 2 | 12000 | - | - |
| 47 | New entrance to south of the park to include resurfacing, provision of new gate, repaint 35 bollards | 1 | 15000 | - | - |
| Totals |  |  | 350,000 | 24,393 | 28,592 |