EXECUTIVE COMMITTEE – 29 OCTOBER 2007

PART I – DELEGATED

8.	CONSIDERATION OF RECOMMENDATIONS FROM THE PUBLIC SERVICES AND HEALTH POLICY PANEL AND LEISURE AND COMMUNITY POLICY PANEL

Summary

To receive the recommendations of the Leisure and Community Policy Panel held on 9 October 2007 and the Public Services and Health Policy Panel held on 11 October 2007 in relation to Item 8a on the agenda for the Executive Committee on 29 October 2007.

Any other recommendations from the Panels will be reported to the meeting.

Agenda Item 8a – Consultation and Future Proposals for Leavesden Country Park

That the Leisure and Community Policy Panel recommend to the Executive:

Agenda Item 8a – Consultation and Future Proposals for Leavesden Country Park

The Executive Committee be recommended to note the issues report and Members comments as follows:-

(1)	Councillor Susan Bartrick said the maintenance of the paths and vegetation had not been completed and was still outstanding from last Autumn.  The Principal Landscape Officer said the proposals for the management plan would include amending specifications for the new grounds maintenance contract, effective from June 2009;

(2)	Councillor Stephen Giles-Medhurst said Members had made three site visits to the park to discuss maintenance and other aspects, and a number of items had not been completed a year later.  With regard to Appendix B, the list of priorities, it stated that item 29, the access to the SW of the site to Langley Lane, would be completed in year 1 whereas item 30, drawing up proposals to provide detailed costings to construct these proposals, would not be completed until year 3-5. He added that item 6, the children’s play area, item 10, the drains at the entrance car park and the footpath in the lower car park should be priority items and could not wait 3-5 years.  He said the local Police and residents were reporting weekly problems with the Linnet Road gates which were being misused, were in the wrong place and the problems should be addressed now.  He said the first priorities needed to be agreed now so that the bids could be put forward for 08/09. The Principal Landscape Officer said the cost of the work to the Linnet Road gate would be around £1,250 and could be funded from the LAF grant; and

(3)	Councillor Susan Bartrick said the BMX facility was popular with the young people and local children but they would like to have higher ramps.

That the Public Services and Health Policy Panel recommend to the Executive Committee:

(1)	that the issues report and associated documentation be submitted to the Executive Committee; and

(2) 	that the Executive Committee be recommended to amend appendix B as follows and make a capital and revenue bid for 2008/09 for priority one items from the Public Services and Health and Leisure and Community Policy Panels:

To be completed in 07/08 items 1*

First year 	-	priority 1 (08/09)

Second year -	priority 2 (09/10)

Third year -		priority 3 (10/11)

Years 4-5 -		priority 4 (11-13)

Years 5-10-    	priority 5(13-17)

The above to be subject to annual reviews

Amend list as follows and make a capital and revenue bid for 08/09 for priority 1 items from PSHPP or LCPP.

Item 1:  is 1* (07/08) will be completed by year end

Item 2: 2

Item 3: 2

Item 4: 3

Item 5: 4

Item 6: 1 (08/09)

Item 7: 1* - now completed

Item 8: 1 (08/09)

Item 9: 1* - to be done as part of winter maintenance (07/08)

Item 10: 2

Item 11: 1*(07/08) – to fund from existing budgets as a safety and crime issue

Item  12: 2

Item 13: 1* in respect of path from car park C entrance to College Road as urgent safety maintenance, rest as 1

Item 14: 5

Item 15: 2

Item 16: 1*(07/08) – to fund from existing budgets/ winter ground maintenance as a safety and crime issue

Item 17: 1* - to be done as part of winter maintenance (07/08)

Item 18: 1, 2, 3, as feasible

Item 19: 3

Item 20:1

Item 21:1* (07/08) currently funded awaiting final approval

Item 22: 2

Item 23: 2

Item 24: 1* liaison to start with HCC this year – officer time

Item 25: 1

Item 26: 1* (07/08) could be funded from Area Forum budget

Item 27: 4

Item 28: 2

Item 29: 1*/1- liaison to stat with HCC this year – officer time- safety issue

Item 30: 1*/1- liaison to stat with HCC this year – officer time- safety issue

Item 31: 1 in conjunction with HCC

Item 32: 1

Item 33: 1* (07/08) currently underway – agree signpost for year 1(08/09)

Item 34: 3

Item 35: 1/2/3/4/5

Item 36: 1* - to be included in revenue budget PSHPP consideration for 08/09 as possible growth

Item 37: missing

Item 38: missing

Item 39:  1

Item 40:  1

Item 41:  1

Item 42:  1/2/3/4/5

Item 43:  New item: 1, Complete refurbishment and agree maintenance of historical features : Font, pergola,, identify any others

Item 44:  New item: 1, Undertake replacement and new planting  at pergola, south side orchard, damaged north side rear of YMCA

Item 45: New item: 1, Ensure grounds maintenance contract sufficiently covers rubbish/ litter removal at key area (seating/ children’s play area)

Item 46:  New item: 1, Introduce more picnic benches ( At lease 4 more required)

Item 47:  New item: 1*. Link to item 11 – survey paths to ensure lighting is sufficient – issues with path from Cardiff Way (no lighting)

Item 48: New Item: 1 That TRDC seeks to engage with the County Countryside Management Unit to set up a Friends of Leavesden Country Park or similar as a user group that can be involved in determining issues for the Park

That changes of the maintenance regime especially removal of trees/ bushes ie as detailed in Para 2 on page 12 should be subject to consultation with local residents and ward councillors.

Background Papers

Agenda – Leisure and Community Policy Panel 9 October 2007 and Public Services and Health Policy Panel 11 October 2007; Report No.

Reports prepared by:	Julie Hughes, Principal Landscape Officer

Karl Murdoch,

Miriam Wearing, Committee Manager

Sarah Haythorpe, Committee Manager