EXECUTIVE COMMITTEE – 20 JUNE 2011

SUSTAINABLE ENVIRONMENT POLICY AND SCRUTINY COMMITTEE – 14 JUNE 2011

PART I – DELEGATED

8e.	TRANSPORT PROGRAMME 2011 - 2012

(DCES)

1.	Summary

1.1	To agree a programme for implementation.

2.	Details

2.1	Following approval of the Strategic. Service and Financial Planning 2011 – 2014 process by the Council on 22 February 2011 a programme of transport improvements is being implemented. The budget figures quoted in this report are as approved by the Council and can be inspected in the Sustainability Unit Service Plan.

2.2	The programme is designed to help achieve the Council’s two themes of making our communities safer and more sustainable. The particular priorities are to “provide a safe, healthy and high quality environment and reduce the eco-footprint of the District”. The Council has set the following transport targets in its Sustainability Action Plan -

- Better and integrated bus and rail services

- Safer cycle routes

- “Smart” travel choices to cut carbon emissions and reduce car use

- Cleaner vehicle fleets

- Green Travel Plans for schools and businesses

2.3	         The Council has an agreed revenue budget and capital programme in 2011/12 for transport schemes to achieve these targets.  All schemes are discussed and developed in consultation with Hertfordshire Highways and the Hertfordshire Passenger Transport Unit, with regular meetings to review progress.  Costs of individual projects will take time to prepare so reviews of this programme will take place as part of the quarterly monitoring of the Sustainability Service Plan.

2.4	The Council is reviewing the way the programme is delivered. Arrangements are in place for Watford Council’s engineers and a parking specialist to assist with the implementation of the engineering side of the programme.  In addition, in October 2010 Watford Borough Council let a framework agreement for the provision of Consultancy for Traffic Related Operations and Parking related matters.  All of the Hertfordshire authorities can use this agreement.

2.5	Schemes can then be implemented using the contractor appointed through the “Civil Engineering Projects and Minor Highways Works” Framework Agreement that was let on behalf of Watford, Dacorum and TRDC by Watford Borough Council in 2008.

Better Buses

2.6	         The Council provides financial support for contracted bus services to help ensure good integrated services for local communities and encourage people to use the bus instead of the car.  The following priorities are being supported in the current year.  They are regularly monitored and reviewed to ensure that they meet the needs of local communities.

    - Service “318 Flyer” Abbots Langley to Watford town centre. Mullanys took over from Metroline in 2009. Extensions taking in Bedmond, Toms Lane, Kings Langley Station, connecting with (and waiting for) specific trains and also taking in the new developments at Leavesden Park have been agreed. Further service extensions are being considered in response to local demand. These include the R8 shopper service and R18/19 Kings Langley station link both of which are under review to meet the needs of the local communities.  At the time the report was prepared agreement had been reached to ensure the retention of a shopper service from Furtherfield to ASDA/Sainsburys and Watford town centre on Tuesdays and Fridays. However, discussions were still underway with the Hertfordshire Passenger Transport Unit about bus stops.

    - W19 North Bushey - Carpenders Park via North Watford, Watford Junction and the town centre. An improvement package was introduced in 2010 following public consultation and has proved popular (71,000 passenger journeys a year of which 57,000 are concessionary).

    - R16/17. R16 (Watford superstores – South Oxhey circular). This service is supported to provide a service for people without car access and to encourage a switch to the bus.  A shopper service (R17) also operates to Morrisons in Hatch End.  However, Hertfordshire County Council has advised that this service is in jeopardy because of operational safety issues at Morrisons store.  These were actively being investigated at the time the report was being prepared and an oral update will be provided.

    - R21 Uxbridge to Mount Vernon Hospital to retain an evening service.

2.7	The Council’s “sustainability” website www.ourclimateischanging.com provides easy-to-use and up-to-date links to information on all available bus and rail services.

2.8	         The revenue budget available in 2011/12 is £86,000.   There is a separate (capital) budget of £18,500 for the replacement of bus shelters not covered by the Adshel scheme.  The Council normally replaces one each year dependent on the condition of the existing shelter and on local and special needs.  Members’ views on a priority for replacement are sought.

Safer Cycle Routes

2.9		The Council is keen to promote an integrated network of safe cycling routes around the District. Phase 2 of the Green Street cycle track was completed in summer 2010.  The Three Rivers website includes maps showing safer cycling routes and also barriers to safe cycling throughout the district (See the website under ”Cycling”). Safer routes are marked in green, difficult routes in red. Particular gaps in the safe cycling network are between the western edge of Mill End and Rickmansworth town centre, between Bedmond, Abbots Langley and South Way, Leavesden (with links on to Watford via Hunton Bridge); between Chorleywood and Rickmansworth, and between Rickmansworth town centre and Croxley. All have been discussed in the past and do not offer easy solutions.  However, each one is a key link in securing an integrated cycling network. The following priorities have been identified for the next three years: -

- Between Mill End and Rickmansworth town centre and options to extend the Green Street /St Clement Danes cycle route at Chorleywood.

- The development of a safe cycling route between Chorleywood and Rickmansworth linking with the Green Street/St Clement Danes route.

- Hunton Bridge roundabout to Langleybury church (scheme being drafted) – off road scheme being designed to link to/from Watford and the Leavesden/MEPC site.

- Bedmond to South Way via Abbots Langley village centre.

- Rickmansworth town centre to Croxley.

This Council has had opportunity to provide input to the County Council’s current review of the cycle network for South West Hertfordshire, which has been subject to consultation.  Discussions are taking place with the County Council’s Cycling Officer to ensure that both councils’ resources are used to best effect in implementing local priorities. Discussions also include Watford Borough Council for cross-boundary routes.

The secondary school site options (still being considered when this report was prepared) could also provide opportunities for improving the cycle network, depending on the location chosen.

2.10               The TRDC capital budget available for cycle schemes in 2011/12 is £50,000.

TravelSmart

2.11		.Hertfordshire County Council and the Big Lottery Fund have been delivering a “TravelSmart” programme in Watford through Sustrans (promoters of sustainable transport).  It is called “Individualised Travel Marketing” (ITM).  TravelSmart involves working closely with residents through one-to-one meetings (which are followed up) providing information that promotes and encourages sustainable travel choices.  The objective is to see a move away from the car to “greener” forms of travel for many journeys.

2.12	         Results from the Watford programme have demonstrated a reduction in car trips with increases in walking, cycling and public transport trips.

2.13            Croxley was subsequently chosen for survey in Three Rivers because it was the “control” area for the Watford scheme.  The survey work with Croxley residents was undertaken in September 2010.  There has been a very positive response, with residents keen to receive information on getting around without the car. The “after” travel behaviour survey took place in February/March 2011 and the final report on project outcomes is due by the end of September 2011.  A Member briefing will be arranged.

2.14          The cost of TravelSmart is met principally from the Lottery, from Sustrans and through Section 106 contributions agreed by Hertfordshire County Council together with a £3,000 contribution from TRDC, which was met from the approved capital programme.  There are no further budgetary implications for TRDC during the service plan period 2011 – 2014, other than limited staff time which is part of the existing work of the Sustainability Unit, and some printing costs.

2.15            TravelSmart, if successful, will help meet the Council’s target of ensuring “Smart” travel choices, cutting carbon emissions and reducing car use.

Parking Management

2.16       	The Council’s parking management policy is part of an overall integrated approach to sustainable transport.  Parking space and parking controls are required in a balanced provision along with other transport facilities to ensure the viability of local centres and communities and to address safety and special needs.  Space should be managed to meet local requirements but not to encourage car journeys.  In residential areas new parking bays should only be provided where they result in environmental improvement and are designed sustainably, for example to prevent flooding.

Parking Bay Programme

2.17        The Council implements an annual programme of new parking bays in areas experiencing parking congestion.  Some schemes can be implemented without the need for planning consent, but others, for example on bus routes, require planning permission.  This inevitably lengthens the process for implementation. The budget for 2011/12 is £40,000.

2.18          The long-list of requests for new parking bays is appended (see Appendix 1). Schemes are currently being evaluated for Prestwick Road in South Oxhey and Romilly Drive in Carpenders Park where verges have been churned up by parked cars, and in Markeston Green, South Oxhey where there is additional pressure for parking as a result of the new allotments.  At School Mead, Abbots Langley, planning permission has been granted for a tarmac surface for the heavily-used bays opposite the shops.  This will replace grasscrete which proved to have limited durability in this location.  In addition, planning permission has been granted for new parking bays in Gallows Hill, Abbots Langley to serve Nos 1-4 Gade View Gardens.  This scheme will be implemented as soon as possible once the planning conditions for the Sanctuary House scheme have been discharged. It is being funded from the Housing capital programme.

2.19            The bays are normally constructed using a permeable grasscrete material which allows for improved, sustainable drainage.

Car Parks

2.20       The Council’s revenue budget allows for an annual programme of car park inspections and maintenance.

2.21          A capital budget of £30,000 has been allocated for car park reconstruction in 2011/12.

Parking Controls

2.22           On street and off street parking controls apply within the District’s main centres and on other roads where they are needed to ensure highway safety and prevent obstruction for service and emergency vehicles.  Three Rivers is designated as a Special Parking Area and the Council provides an on-street and off-street parking enforcement service.  The Council has an agreement with Watford Council for the latter’s contractor Vinci Park to provide the parking service in Three Rivers.  Watford reappointed Vinci as contractor to operate the parking service following a tendering process in which this Council and Dacorum both participated.  The present contract took effect on 31 March 2008 with a parallel agreement entered into between Three Rivers and Watford for Watford to provide the service.

2.23          The Committee agreed a protocol on prioritising new parking schemes in 2009. The list of requests for new parking schemes has been reviewed. It has been shortened to include only those schemes which are regarded as priorities, based on issues of traffic safety and pressures for parking space. The current priorities being implemented are appended. (see Appendix 2).

2.24              A review is underway of the Roman Gardens and Station Road parking scheme after the initial six-month period.

2.25            The County and District Councils have been jointly working on an enhancement scheme for the Moneyhill shopping parade, based around making a safer and more user-friendly parking arrangement.  Safeguarding this parade’s viability is an important part of this Council’s “Safe” and “Sustainability” objectives, and is due to be implemented by Hertfordshire Highways this year.

2.26            A second priority is the provision of additional designated disabled parking bays in the Council’s public car parks.  This is a legal requirement and will also help meet the Council’s objective to provide equal access to services and facilities for disabled people.

2.27            The District Council’s capital programme allocates £85,000 for parking scheme in 2010/11. A separate report on the agenda deals with new parking schemes.

Requests for disabled parking bays

2.28            The District Council has agreed with Hertfordshire Highways that it will introduce advisory disabled parking bays in residential areas where a particular need for convenient access by Blue Badge Holders is identified.  Applications are assessed by Hertfordshire County Council for their suitability in highway terms. The bays are advisory only, and are not supported by Traffic Orders.  A procedural review ensures that Ward Councillors, the Leader and Portfolio Holder for the Environment, this Council’s Housing Needs Section, Thrive Homes or relevant Housing Associations and other managing bodies are consulted as appropriate before bays are installed. SEPSC monitors the number of requests for new bays, and the available budget.  Any change of circumstances regarding the need for bays is notified via the council tax section.  Procedures for installing bays are currently being reviewed and streamlined with Watford Council.

2.29             The (capital) budget available in 2011/12 is £5,000.

Highway Safety Improvements

2.30		Similarly, any highway schemes undertaken by the Council (i.e. those which would not be done by the County Council as highway authority) will be part of an integrated and sustainable approach.  The District Council promotes a limited number of highway improvements each year where safety issues have been identified by local residents, community groups or elected Members.  The Council’s capital programme for 2011/12 includes £75,000 for schemes.

2.31 		Priority schemes currently being completed are highway drainage works at Shirley Road, Abbots Langley and flood protection works at Juniper Dell, Rickmansworth.  The Shirley Road works will lead to the roads in that area being adopted.  In addition, highway, drainage and lighting works on the Byewaters Estate were being completed at the time this report was prepared, and will lead to adoption of the highways by the County Council.

Estate Roads and Paths

2.32          The Council retained the roads, paths and access areas around the housing stock following the transfer of the properties to Thrive Homes in 2008. The capital programme allocates £200,000 for these assets.  A programme of works is being developed based on the principles set down in the Sustainability Action Plan as follows: -

- Application of carbon reduction measures and practices

- Inclusion of facilities for walking and cycling where possible and improved opportunities for non- motorised access

- Use of recycled, energy efficient local products and natural materials

- Use of sustainable drainage solutions and water efficient landscaping to prevent flooding. Harvesting of rainwater/greywater

- Promotion and safeguarding of biodiversity

Shopping Parade Refurbishments

2.33        The District promotes refurbishment schemes each year to include improved lighting, new litter bins, cycle racks, ramps and other works beyond what would normally be undertaken as highway maintenance.

2.34           The scheme for Moneyhill Parade was re-phased from 2010/11 at the request of the County Council and will be combined with highway works and implemented in 2011/12.  County funding for the scheme has been confirmed.

2.35              This Council’s budget for Moneyhill Parade is £30,000.

Fairtrade Signs

2.36           Three Rivers District has been awarded Fairtrade status and is promoting equity and fair trade through targets in the Sustainability Action Plan.  Fairtrade signs are now being installed on all county boundary roads entering Three Rivers, in conjunction with new “Hertfordshire” signs.

3.	Options/Reasons for Recommendation

3.1	The programme proposed will help deliver the targets in the Council’s Sustainability Action Plan and the ISO 14001 Environmental Management standard, which was awarded to the Council in October 2010.  Further details of individual schemes will be prepared, based on safety and sustainable principles.

4.	Policy/Budget Reference and Implications

4.1	The recommendations in this report are within the Council’s agreed policy and budgets.  The relevant policies are to provide a safe, healthy and high quality environment and reduce the eco-footprint of the District, and were agreed on 22 February 2011.

4.2	The transport programme will meet the aims of the policies as follows: -

- “We will provide a safe and healthy environment” – this will be achieved through constructing safer cycle routes; a shift to healthier forms of travel through the TravelSmart initiative; new safety measures in parking areas; new highway safety measures; and improvements to our estate roads and paths.

- “We want to provide equal access to services & facilities for the public within the district ….and in particular address the needs of vulnerable residents such as elderly, disabled and young people.” – this will be achieved through the Better Buses programme; the TravelSmart interviews; measures to improve our local shopping parades; and improved parking facilities for people with disabilities.

- “We want to maintain a high quality local environment and reduce the eco-footprint of the district.” – this will be achieved through encouraging people to switch from the car to other transport modes (TravelSmart and Better Buses); sustainable improvements to our estate roads and paths; new cycle tracks; shopping parade refurbishments; and parking management to reduce car-dependency.

5.	Financial Implications

5.1	The budgets are as included in the Sustainability Unit Service Plan 2011 – 2014.

6.	Legal Implications

6.1	The relevant legislation is the Local Government Act 2000 and the Road Traffic Regulation Act 1984.

7.	Equal Opportunities Implications

7.1	Relevance Test

| Has a relevance test been completed for Equality Impact? | Yes |
| --- | --- |
| Did the relevance test conclude a full impact assessment was required? Matter will be reviewed through on-going consultation. | No |

7.2	Impact Assessment

What actions were identified to address any detrimental impact or unmet need? The issue will be reviewed through continuing consultation on individual schemes.

8.	Staffing Implications

8.1	The transport programme is co-ordinated and managed by the Principal Projects Manager in the Sustainability Unit. Detailed schemes are prepared by retained engineers to a brief issued by the Council.

9.	Environmental Implications

9.1	Transport schemes are part of the Council’s sustainable transport objectives, designed to reduce car dependency and CO2 emissions.

10.	Community Safety Implications

10.1	All schemes are designed to take full account of safety implications. Most schemes require a safety audit before they are implemented.

11.	Customer Services Centre Implications

11.1	Staff are briefed to deal with transport queries.

12.	Communications and Website Implications

12.1	Information about transport schemes is available on the Council’s website, on the climate change website, in the local library and at relevant Parish Council offices.

13.	Risk Management and Health & Safety Implications

13.1	The Council has agreed its risk management strategy which can be found on the website at http://www.threerivers.gov.uk. In addition, the risks of the proposals in the report have also been assessed against the Council’s duties under Health and Safety legislation relating to employees, visitors and persons affected by our operations.  The risk management implications of this report are detailed below.

13.2	The subject of this report is covered by the Sustainability service plan. Any risks resulting from this report will be included in the risk register and, if necessary, managed within this plan.

13.3	The following table gives the risks if the recommendation(s) are agreed, together with a scored assessment of their impact and likelihood:

| Description of Risk | Impact | Likelihood |
| --- | --- | --- |
| 1 | Schemes may not reduce car-dependency or cut carbon emissions to meet targets | III | C |
| 2 | Match funding for various projects may not be secured, requiring a further report on budget implications and priorities to committee. | III | C |

13.4	The following table gives the risks that would exist if the recommendation is rejected, together with a scored assessment of their impact and likelihood:

| Description of Risk | Impact | Likelihood |
| --- | --- | --- |
| 3 | Achieving the Council’s safe and sustainable objectives will be much more difficult to achieve.. | III | C |

13.5	The risks detailed above are already managed within a service plan.

13.6	The above risks are plotted on the matrix below depending on the scored assessments of impact and likelihood, detailed definitions of which are included in the risk management strategy.  The Council has determined its aversion to risk and is prepared to tolerate risks where the combination of impact and likelihood are plotted in the shaded area of the matrix.  The remaining risks require a treatment plan.

| Likelihood | A |  |  |  |  |  | Impact | Likelihood |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | B |  |  |  |  |  | V = Catastrophic | A = >98% |
|  | C |  |  | 1-3 |  |  | IV = Critical | B = 75% - 97% |
|  | D |  |  |  |  |  | III = Significant | C = 50% - 74% |
|  | E |  |  |  |  |  | II = Marginal | D = 25% - 49% |
|  | F |  |  |  |  |  | I = Negligible | E = 3% - 24% |
|  |  | I | II | III | IV | V |  | F = <2% |
|  | Impact |  |  |

13.7	In the officers’ opinion none of the new risks above, were they to come about, would seriously prejudice the achievement of the Strategic Plan and are therefore operational risks.  The effectiveness of treatment plans are reviewed by the Audit Committee annually.

14.	Recommendation

14.1         That the Committee recommends to the Executive Committee that the programme set out in the report be agreed.

Report prepared by:	Peter Kerr, Principal Projects Manager

Background Papers

Deposited plans and schedules regarding the various parking schemes.

APPENDICES / ATTACHMENTS

Appendix 1 Parking Bay programme

Appendix 2 Parking Control programme

Form A – Relevance Test – Transport Programme

Function/Service Being Assessed:

1. Populations served/affected:

√ Universal (service covering all residents)?

Targeted (service aimed at a section of the community –please indicate which)?

2. Is it relevant to the general duty? (see Q and A for definition of ‘general duty’)

Which of these three aspects does the function relate to (if any)?:

√ 1 – Eliminating Discrimination

√ 2 – Promoting Equality of Opportunity

√ 3 – Promoting good relations

Is there any evidence or reason to believe that some groups could be differently affected?

√ Yes

No

Which equality categories are affected?

Race

√ Age

Sexual Orientation

√ Disability

Gender

Religion

3. What is the degree of relevance?

In your view, is the information you have on each category adequate to make a decision about relevance?

√ Yes (specify which categories) Any new scheme only proceeds after local consultation which normally identifies local concerns by people with disabilities. Registered Blue Badge holders have concessions to park in restricted areas. The Council makes information available through the Parking Shop, via leaflets and on the website.

No (specify which categories)

Are there any triggers for this review (for example is there any public concern that functions/services are being operated in a discriminatory manner?) If yes please indicate which:

√ Yes Any scheme can result in concern that people with disabilities may be disadvantaged. Our monitoring and review policies help us to ensure that this does not happen.

No

4. Conclusion

On the basis of the relevance test would you say that there is evidence that a medium or high detrimental impact is likely? (See below for definition)

Yes

√ No

Note: if a medium or high detrimental impact has been identified then a full impact assessment must be undertaken using Form B.

Completed forms should attached as an appendix to the relevant report and a copy sent to the Community Partnerships Unit in Corporate Development, Strategic Services.

Definition of Low, Medium or High detrimental impact.

For any one (or more) equality group the following evidence is found:

|  | Evidence may come from one or more of the following sources: Local service data Data from a similar authority (including their EIA) Customer feedback Stakeholder feedback National or regional research |
| --- | --- |
| High Relevance | There evidence shows a clear disparity between different sections of the community in one or more of: levels of service access; quality of service received; or outcomes of service. |
| Medium Relevance | The evidence is unclear (or there is no evidence) if there is any disparity in terms of: levels of service access; quality of service received; or outcomes of service. |
| Low Relevance | The evidence shows clearly there is no disparity in terms of: levels of service access; quality of service received; or outcomes of service.. |