EXECUTIVE COMMITTEE - 28 JANUARY 2013

LEISURE AND COMMUNITY SAFETY POLICY AND SCRUTINY COMMITTEE -

16 JANUARY 2013

PART I - NOT DELEGATED

5c.	FUTURE REFURBISHING AND UPGRADING OF PLAY AREAS AND TENNIS COURTS

(DCES)

1.	Summary

1.1	The purpose of this report is to provide Members with proposals for the future priority order for upgrading and refurbishing play areas and tennis courts in the District. The report also provides an update of the current capital programme.

2.	Details

Update on the 2012/13 Play Area Capital Programme - Procurement

2.1	Following the submission of 16 Pre-Qualification Questionnaires, 7 companies were shortlisted and invited to tender for the contract to upgrade King George V play area, Mill End, Hornhill play area, Maple Cross (3 items) and Baldwins Lane play area, Croxley Green. From these 7 companies, 3 submitted tender proposals.

2.2	The tender proposals have been assessed based on quality and innovation of design, best value for money and ability to meet contract timescales and project management requirements.

2.3	Following assessment of the tenders, Eibe have been awarded the contract for Baldwins Lane and King George V play areas and Sutcliffe for Hornhill play area.

2.4	The next stages will involve finalising the designs for each site, displaying these within the community (for resident information) and submitting planning applications (King George V and Baldwins Lane play areas are due to go to 21 February 2013 Committee, Hornhill was submitted in December 2012).

2.6	It is anticipated the sites will be completed by spring / early summer 2013 (subject to planning consent and weather conditions).

Update on the 2013/14 Play Area Capital Programme

2.5	The wooded (Wenta) site to the north of Prestwick Road Meadows has been cleared in preparation for the proposed play area for the Ashridge Ward.

2.6	Officers are currently in discussions with Chorleywood Parish Council to agree a location for the play area on Chorleywood Common.

2.7	Officers will provide Members with an update when a site is agreed.

Proposed future priority order for refurbishing and upgrading play areas across the district

2.8	Members have agreed a three year upgrading programme for play areas, which is due to end in 2013/14, therefore officers are proposing a further three year programme from 2014/15 to 2017/18 for consideration by Members.

2.9	Appendix A details the different play areas within the District, along with their play value score (an independent assessment of the quality of provision), officer opinion as to the current quality of the site as well as any additional comments.

2.10	Over the past few years, there have been a number of large scale refurbishments of existing sites as well as the creation of new sites, some of which have been as a result of Section 106 investment. These sites are detailed at the end of Appendix A.

2.11	Following the assessment of each site and taking into consideration the locations of investment over previous years, officers are proposing the following play area refurbishment and upgrading priority order:

| Site | Location | Financial Year | Additional Comments |
| --- | --- | --- | --- |
| Ashridge play area | South Oxhey | 2013/14 | Agreed play area capital and revenue programme |
| Chorleywood play area | Chorleywood | 2013/14 | Agreed play area capital and revenue programme |
| King George V Parkour facility | Mill End | 2013/14 | See 2.25 below for detail Utilise ‘General Improving Future Schemes capital budget’ |
| Baldwins Lane Parkour facility | Croxley Green | 2013/14 | See 2.25 below for detail Utilise ‘General Improving Future Schemes capital budget’ |
| Greenfields / The Mead | Carpenders Park | 2014/15 |  |
| Hornhill play area | Maple Cross | 2014/15 | 3 new items installed 2012/13. 2014/15 project to upgrade the rest of the site |
| Ebury play area | Rickmansworth | 2015/16 | Upgrading the site (excluding the newer items of equipment) Potential to utilise existing S106 funding to support project. This would be a large scale project due to the size of the existing play area. |
| Bedmond play area | Bedmond | 2016/17 | Potential for partnership funding with Abbots Langley Parish Council |
| Manor House Grounds | Abbots Langley | 2016/17 | Potential for partnership funding with Abbots Langley Parish Council |
| Cassiobridge | Croxley Green | 2017/18 | Part of the Croxley Rail Link project, in addition to S106 funding |

2.12	The installation of recent projects, such as Barton Way, Hayling Road and Scotsbridge play areas, has led to positive feedback from the community and these have been cited in recent consultations as examples of good practice (Chorleywood play area consultation).

2.13	Members have previously agreed £200,000 for each financial year from 2014/15 for improving/upgrading play areas. Officers therefore propose that this funding be utilised for the priority order detailed at 2.11 and should any additional funding be required this be submitted as part of the service planning process.

2.14	This is in order to continue to provide high quality play areas, which the community value and to meet community expectations as detailed at 2.12.

2.15	Officers will also include an appropriate revenue budget for each play area as part of the service planning process.

2.16	Further reports prior to each service planning process will be presented to Members, detailing proposals for the forthcoming financial year and will include proposed budgets for each site.

Tennis Court Capital Programme

2.17	Following the suggestion at the Leisure and Community Safety Policy and Scrutiny Committee on the 19 September 2012, Officers have undertaken a visual quality assessment of public tennis courts across the District. This non technical assessment looked at the quality of the surface, line markings, fencing, nets, parking and use of floodlights. The results of the assessment can be found in Appendix B.

2.18	Officers have also been approached by the Eastbury Residents Association, regarding a subsidence issue at Eastbury tennis courts. Eastbury tennis courts are owned by the Council, with an agreement in place with the Eastbury Residents Association, whereby an annual sum, currently £2,579, is paid to the Council in return for exclusive use of the courts. The Council is responsible for the maintenance of the courts. This agreement ends on 1 April 2020.

2.19	In order for officers to make informed recommendations to Members regarding the subsidence issue, the courts have been registered with the Lawn Tennis Association (LTA) to access their independent technical advice service. Following an inspection of the courts, officers will receive a report with recommendations for remedial action. Officers will report back to Members on the outcome of the inspections with recommendations as appropriate.

2.20	Following on from the identified issues at Eastbury and in order to maintain the Council’s assets and to provide high quality, free open access facilities to the community, officers are proposing the following priority order for refurbishing and upgrading the District’s tennis courts:

| Site | No. of courts | Financial Year | Works Proposed |
| --- | --- | --- | --- |
| Maple Cross | 2 | 2014/15 | Resurfacing the courts with new line markings; replace old fencing along one side of the courts |
| Eastbury | 4 | 2014/15 | Remedy the subsidence affecting two of the four courts, in line with the recommendations of the LTA. |
| South Oxhey | 2 | 2015/16 | Relocate the field side door and install rubbish bins. |
| Leavesden Country Park | 1 adult size; 4 mini courts | 2015/16 | Resurfacing the courts with new line markings; convert the existing basketball and informal football area into two adult courts, subject to consultation. |
| Mill End | 2 | 2016/17 | Investigate further the usage of this area in partnership with Hertsmere Leisure |

2.21	Alongside the proposed programme, officers will work with grounds maintenance colleagues to implement a maintenance schedule, to ensure maximum life is achieved out of the newly resurfaced courts.

2.22	Currently there is no capital funding available for the programme detailed at 2.20 and officers therefore recommend submitting capital bids as part of the service planning process in order to deliver the programme. Further reports prior to each service planning process will be presented to Members, detailing proposals for the forthcoming financial year and will include proposed budgets for each site.

2.23	Members should view the proposed programme in context with the ongoing sports development work of officers. This includes the partnership work with the LTA across the District, The Elms at Leavesden Country Park, 3 Tenn in South Oxhey and Croxley Tennis Club at Baldwins Lane, and Scotsbridge. The focus of this work is to stimulate activity at the courts.

2.24	Officers will be monitoring usage of the courts through recording attendances at programmes delivered by partners, and through players registered at sites through the LTA website.

Proposed Parkour Facilities

2.25	Following extensive consultation with children and young people as part of the play area programme for King George V and Baldwins Lane play area, it was highlighted that Parkour (see Appendix C) was extremely popular as an activity for young people.

2.26	From the Baldwins Lane results, the overall top choice for equipment was Parkour and this was specifically chosen by young people from the 9 – 14 age range. Similarly for King George V results, the overall second choice for equipment was Parkour and top choice for the 11 – 14 age range.

2.27	Officers have been contacted by a group of young people in Croxley Green who have specifically requested a purpose-built Parkour facility in which to train and practise the art. These young people currently travel in large groups to London and feel that something more local would be more beneficial to them.

2.28	As part of the Mill End Youth Project activity programme, young people have also been taking part in Parkour, which has been extremely popular and is consistently requested by young people as an activity to participate in.

2.29	Parkour facilities are very limited across the country and are growing in popularity, particularly as they are seen as a positive activity for young people. A number of companies are involved in the design and installation of purpose-built Parkour areas, which includes safety surfacing.

2.30	Officers have had informal discussions with Stevenage Borough Council who have recently installed a facility in their borough and images and feedback on the site can be seen at Appendix D.

2.31	Officers are therefore requesting that the £100,000 set aside for the 2013/14 financial year for ‘General Improving Future Schemes’ be utilised to install a purpose-built Parkour facility at King George V, Mill End and Baldwins Lane, Croxley Green.

2.32	These facilities will be aimed specifically at young people and officers propose establishing focus groups in both areas in order to ensure the facility is built to the requirements of the young people.

3.	Options/Reasons for Recommendation

3.1	The purpose of this report is to provide members with proposals for the future upgrading and refurbishing of play areas and tennis courts in the district. The report also provides an update to the current capital programme.

4.	Policy/Budget Reference and Implications

4.1	The recommendations in this report are within the Council’s agreed policy and budgets.  The relevant policy is entitled:

Community Strategy 2012-2018:  
Priority 1: Children and Young People’s Wellbeing

Priority 2: Health and Wellbeing

Priority 3: Crime and Anti-social Behaviour

TRDC Strategic Plan 2012 – 2015

1.1.1 Reduce anti-social behaviour and crime

1.3 We will reduce health inequalities, promote healthy lifestyles, support learning and community organisations

1.3.2	Contribute to partnership working to reduce health inequalities

1.3.3	Provide a range of supervised leisure activities and facilities for young people.

2.1.1	Maintain the number of accredited open spaces, parks and woodland areas: - Satisfaction with quality/provision of parks and open spaces

4.1.2	We will strive to improve and monitor customer satisfaction

4.1.3	We will inform and update customers about the Council’s work and services.

Leisure and Community Services Service Plan 2012 – 2015

Deliver leisure activities to young people, elderly and people with disabilities through sports, arts, play, health, education and learning.

Three Rivers District Play Strategy

Three Rivers District Play Strategy 2008 – 2013 – Key Policy Statements

(i) We want play to be fun and exciting, challenging and involve and element of risk,

(ii) We want to involve children and young people in planning all future play services and facilities.

(iii) We want to provide inclusive play opportunities.

(iv) We want to ensure play activities are effectively communicated and promoted.

(v) We want to maintain and enhance the existing children’s play areas, woodlands and open spaces.

(vi) We want to promote health and physical activity through play.

(vii) We want to strengthen the partnership with the voluntary sector and key organisations to ensure good, inclusive and accessible children’s services and facilities are provided.

(viii) We want to ensure that all future residential developments include high quality children’s play spaces.

(ix) We want all individuals involved in children’s play to be qualified and trained in playwork and safeguarding children.

4.2	At the end 2017/18 it is anticipated that 6 play areas will have been upgraded and a new play area in Chorleywood and South Oxhey will have been installed.  Five of the public tennis court areas in the district will also have been refurbished.

5.	Financial Implications

5.1	The financial breakdown details the agreed capital (including internal fees) and revenue budgets for 2012/13 and the proposed capital and revenue budgets for subsequent years until 2014/15. The bids for capital budgets for these schemes are included in the Leisure Services Plan 2012/15 and subsequent 2013/16 plan, which will be presented to members as part of the budget setting process.

| Capital | 2012/13 £ | 2013/14 £ | 2014/15 £ | Future Years £ |
| --- | --- | --- | --- | --- |
| Expenditure |  |  |  |  |
| Mill End play area Ashridge new play area Chorleywood new play area Baldwins Lane play area Hornhill play area (S106) funding) General Improving Future Schemes | 95,000 95,000 38,000 | 95,000 95,000 100,000 | 200,000 | 200,000 |
| Net Commitment | 228,000 | 290,000 | 200,000 | 200,000 |

5.2	Officers will submit capital bids for each of the play areas detailed in 2.11 from 2013 onwards.

5.3	The following table shows the agreed revenue budget provision that currently exists against each Play Area in the medium term financial plan:

| Revenue | 2012/13 £ | 2013/14 £ | 2014/15 £ |
| --- | --- | --- | --- |
| Expenditure |  |  |  |
| Mill End play area Ashridge new play area Chorleywood new play area Baldwins Lane play area General Improving Future Schemes | 0 0 0 0 0 | 1,500 0 0 1,500 0 | 1,500 1,500 1,500 1,500 1,500 |
| Net Commitment | 0 | 3,000 | 7,500 |

6.	Legal Implications

6.1	All proposed works will be tendered within the Council’s constitution and   procurement procedures.

7.	Equal Opportunities Implications

7.1	Relevance Test

| Has a relevance test been completed for Equality Impact? | Yes |
| --- | --- |
| Did the relevance test conclude a full impact assessment was required? | No |

7.2	Play facilities and tennis courts are open access and free to the public to use. Local residents will be consulted as part of the upgrading and refurbishing play area programme, including those with a disability.

8.	Staffing Implications

8.1	The play area, tennis court and Parkour capital programme will require the time of the Acting Leisure Services Manager, Acting Leisure Development Manager, Active Communities Officer and a Building Surveyor to oversee project management, consultation, negotiations and installation of the new facilities.

9.	Environmental Implications

9.1	The installation of new leisure facilities across the District will increase the quality of provision of community facilities in the public open spaces.

9.2	The new facilities will aim to make use of natural materials as well as recycled materials. The designs will be sustainable and will include sustainable features where possible.  The users of the children’s play area will be encouraged to appreciate the natural surroundings as part of the play experience.

10.	Community Safety Implications

10.1	 The local Police Community Safety Officers, Crime Prevention Liaison Officer and the Grounds Maintenance team will be consulted on the final design options for all sites.

10.2	The installation of new leisure facilities will provide the opportunity for young people to take part in positive activities.

11.	Customer Services Centre Implications and Communications and Website Implications

11.1	None specific.

12.	Risk Management and Health & Safety Implications

12.1	The Council has agreed its risk management strategy which can be found on the website at http://www.threerivers.gov.uk.  In addition, the risks of the proposals in the report have also been assessed against the Council’s duties under Health and Safety legislation relating to employees, visitors and persons affected by our operations.  The risk management implications of this report are detailed below.

12.2	The subject of this report is covered by the Leisure and Environmental service plans. Any risks resulting from this report will be included in the risk register and, if necessary, managed within these plans.

12.3	The following table gives the risks if the recommendation(s) are agreed, together with a scored assessment of their impact and likelihood:

| Description of Risk | Impact | Likelihood |
| --- | --- | --- |
| 1 | Accidents and injuries to children and young people and adults | III | E |
| 2 | Incidents of vandalism | II | C |
| 3 | Incidents of graffiti | II | D |

12.4	The following table gives the risks that would exist if the recommendation is rejected, together with a scored assessment of their impact and likelihood:

| Description of Risk | Impact | Likelihood |
| --- | --- | --- |
| 4 | Dissatisfaction from young people | III | C |
| 5 | Poor customer satisfaction with the quality of a number of the district owned and managed children’s play areas | III | C |
| 6 | Poor customer satisfaction with the quality of a number of the district owned and managed tennis courts | III | C |
| 7 | Possible accidents as a result of poor quality tennis court surface | III | C |

12.5	Of the risks above the following are already included in service plans:

| Description of Risk | Service Plan |
| --- | --- |
| No | 3 & 7 | Leisure and Community Services |
|  | 4 & 5 | Environmental Protection |
|  | 6 | Development Management |
|  | 1 & 2 | To be included in the Leisure and Community Service plan |

12.6	The above risks are plotted on the matrix below depending on the scored assessments of impact and likelihood, detailed definitions of which are included in the risk management strategy. The Council has determined its aversion to risk and is prepared to tolerate risks where the combination of impact and likelihood are plotted in the shaded area of the matrix. The remaining risks require a treatment plan.

| Likelihood | A |  |  |  |  |  | Impact | Likelihood |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | B |  |  |  |  |  | V = Catastrophic | A = >98% |
|  | C |  | 2 | 4, 5, 6, 7 |  |  | IV = Critical | B = 75% - 97% |
|  | D |  | 3 |  |  |  | III = Significant | C = 50% - 74% |
|  | E |  |  | 1 |  |  | II = Marginal | D = 25% - 49% |
|  | F |  |  |  |  |  | I = Negligible | E = 3% - 24% |
|  |  | I | II | III | IV | V |  | F = <2% |
|  | Impact |  |  |

12.7	In the officers’ opinion none of the new risks above, were they to come about, would seriously prejudice the achievement of the Strategic Plan and are therefore operational risks.  The effectiveness of treatment plans are reviewed by the Audit Committee annually

13.	Recommendation

The Leisure and Community Safety Policy and Scrutiny Committee recommend to the Executive Committee:

13.1	That the priority order for upgrading and refurbishing play areas across the district as detailed in point 2.11 be approved and should any additional funding be required this be submitted as part of the service planning process.

13.2	That the priority order for upgrading and refurbishing Council owned tennis courts as detailed in point 2.20 be approved and that officers submit capital bids for these sites for the appropriate financial year.

13.3	That the £100,000 in 2013/14 for ‘General Improving Future Schemes’ capital budget be utilised to install 2 new Parkour facilities at King George V playing fields, Mill End and Baldwins Lane playing fields, Croxley Green.

13.4	That officers provide a progress report in due course.

Report prepared by:	Charlotte Gomes, Acting Leisure Development Manager

# Data Quality

Data sources:

Consultation results for King George V and Baldwins Lane play areas

Play Inspection Company annual assessment of play areas (2011/12)

LTA Technical Services Report

Tennis Court Assessment

Data checked by:

Alison Phin, Acting Leisure Services Manager

Tom Darlington, Active Communities Officer

| 1 | Poor |  |
| --- | --- | --- |
| 2 | Sufficient | ( |
| 3 | High |  |

Background Papers

None

APPENDICES / ATTACHMENTS

Appendix A: Play Area assessment

Appendix B: Tennis Court assessment

Appendix C: Parkour Information

Appendix D: Stevenage Parkour Facility

Appendix A – Play Area Assessment

| Location | Play Area | Existing Provision | Inclusive Provision | Play Value Rating (98 max) | Quality of Site | Other comments / need / assessment |
| --- | --- | --- | --- | --- | --- | --- |
| Abbots Langley | Leavesden Country Park | Toddler and junior play area |  | 27 | Junior area upgraded in 2004 – new toddler swings installed in 2008. | Toddler play area not as new as junior play area |
| Abbots Langley | Lemonsfield Drive play area | Toddler/junior play area |  | 26 | Good | Parish Council owned Recently upgraded |
| Abbots Langley | Boundary Way | Limited equipment - toddler |  | 19 | Poor | Limited space. Maybe part of an overall upgrade of the whole housing development in the future |
| Abbots Langley | Love Lane | Limited equipment - toddler |  | 17 | Poor | Parish Council owned |
| Abbots Langley | Robins Place | Limited equipment – toddler |  | 16 | Poor | Limited space |
| Abbots Langley | Tannerswood Lane | Swings only |  | 7 | Just swings | Remove swings when at end of life |
| Abbots Langley | Gade View Gardens | 0 – 8 years | Basket swing |  | Good | Installed as part of housing development |
| Abbots Langley | Manor House Grounds | 2 separate play areas – 1 toddler and 1 junior |  |  | Poor | Parish Council owned Parish Council have identified this as a site to be upgraded Centrally located to the village Possibility of partnership funding from WCHT & ALPC |
| Abbots Langley | South Way | 0 – 14 years play area | Basket swing, dish roundabout, sand play, raised plant beds, pathways and seating |  | Excellent | Upgraded in 2012 |
| Location | Play Area | Existing Provision | Inclusive Provision | Play Value Rating (98 max) | Quality of Site | Other comments / need / assessment |
| Langleybury | Langleybury play area | 0 – 14 years | Basket swing |  | Good | Extension to site – 2012 with 3 new items of equipment Remaining equipment is tired and needs updating |
| Bedmond | Bedmond play area | 0 – 14 years | Inclusive roundabout | 23 | Good | Upgraded in 2005 |
| Carpenders Park | Greenfields play area | Toddler play area |  | 21 | Poor | Quality of existing provision is very poor Has been identified as a site in need of upgrading |
| Carpenders Park | The Mead | Toddler play area |  | 13 | Poor | Quality of existing provision is very poor Has been identified as a site in need of upgrading Located next to a school Play area quite isolated Recently had fire damage |
| Carpenders Park | Oulton Way play area | 0 – 14 years | Basket swing, dish roundabout, sand play, pathways, wide slide, meadow area, crawling tunnel, seating and willow tunnel |  | Excellent | Upgraded in 2011 |
| Chorleywood | The Swillet | 0 – 12 years |  | 30 | Adequate | Recently painted in 2012 Equipment relatively old Investment earmarked for a new play area in Chorleywood in 2013/14 |
| Croxley Green | Barton Way play area | 0 – 14 years | Basket swing, platform roundabout, wide slide, hammock, sand play, pathways, crawling tunnel, seating and disabled parking | 48 | Excellent | Upgraded in 2010 |
| Location | Play Area | Existing Provision | Inclusive Provision | Play Value Rating (98 max) | Quality of Site | Other comments / need / assessment |
| Croxley Green | Baldwins Lane | 0 – 12 years |  | 30 | Poor | Play area due to be upgraded 2012/13 |
| Croxley Green | Cassiobridge play area | Toddler play area |  | 23 | Adequate | Due to be re-sited due to Croxley Rail Link |
| Eastbury | Eastbury play area | Toddler play area | Basket swing, dish roundabout, crawling tunnel, willow tunnel, pathways and seating. | 27 | Excellent | Upgraded 2009 |
| Kings Langley | Primrose Hill play area | 0 –12 years |  | 23 | Good | Recently upgraded in 2005/2006 |
| Kings Langley | Ovaltine 1 | Toddler play area |  | 17 | Adequate | Owned and managed by residents association |
| Kings Langley | Ovaltine 2 | Toddler play area |  | 17 | Adequate | Owned and managed by residents association |
| Leavesden | Dowding Way | Toddler play area |  | 16 | Good | Within the vicinity of South Way and the new Horsefield play area |
| Maple Cross | Hornhill play area | Toddler play area |  | 19 | Poor | Existing provision is in a poor condition – 3 new items due to be installed from S106 money, however the area of Maple Cross is lacking in a play provision aimed at 0 – 14 years |
| Maple Cross | Denham Way play area | Toddler play area |  | 14 | Poor | Lack of space to expand existing provision |
| Maple Cross | Beechen Wood | 0 – 10 years |  | 16 | OK | Installed as part of a housing development in 2005 |
| Mill End | Mead Place North | Toddler play area |  | 10 | Poor | Very small site behind the flats Refurbished 2003/2006 |
| Mill End | Mead Place South | Toddler play area |  | 12 | Poor | Very small site behind the flats Refurbished 2003/2006 |
| Mill End | Ferney Mead | Toddler play area |  | 8 | Poor | Upgraded in 2004 – subject to vandalism again (wouldn’t replace) |
| Location | Play Area | Existing Provision | Inclusive Provision | Play Value Rating (98 max) | Quality of Site | Other comments / need / assessment |
| Mill End | King George V play area | 0 – 10 years |  | 18 | Adequate | Due to be upgraded 2013 |
| Oxhey | Oaklands Avenue | 0 – 10 years | Bucket swing seat (harness required) | 19 | Good | New site installed as part of a S106 development in 2006 |
| Rickmansworth | Ebury play area | 0 – 14 years | Bucket swing seat (harness required) | 27 | Adequate – Good | Newer items installed in 2005 and an outdoor gym in 2008. Other items of equipment in need of upgrading, along with access routes. |
| Rickmansworth | Scotsbridge play area | 0 – 14 years | Sand play, dish roundabout, basket swing, natural play, seating, pathways and parking |  | Excellent | Upgraded in 2012 |
| Rickmansworth | Skidmore Way | Toddler play area |  |  | Poor | Limited space |
| Sarratt | King George V play area | 0 – 12 years |  | 19 | Good | Recently upgraded Owned and managed by KGV Playing Fields Association |
| South Oxhey | Hayling Road play area | 0 – 14 years | Basket swing, sand play, platform roundabout, natural play, willow tunnel, crawling tunnel, wide slide, pathways and seating | 56 | Excellent | Upgraded in 2011 |
| South Oxhey | Chilwell Gardens | 0 – 12 years |  | 16 | Good | Owned by housing developer Recently upgraded in 2006 |
| South Oxhey | Otley Way / Moortown Road | 0 – 12 years | Basket swing, dish roundabout, pathways and seating |  | Good | Due to be upgraded / relocated by Thrive Homes in 2012/13 |
| South Oxhey | Ashburnham Drive | 0 – 14 years | Basket swing, platform roundabout and seating |  | Excellent | Upgraded in 2011 |
| South Oxhey | Lytham Avenue | Natural play area |  | 13 | Good | Boulders etc. Installed as part of S106 arrangements in 2007. Maintained by the developer |
| Location | Play Area | Existing Provision | Inclusive Provision | Play Value Rating (98 max) | Quality of Site | Other comments / need / assessment |
| South Oxhey | Green Lane play area | Toddler play area |  | 12 | Poor | Poor condition – located close to the newly upgraded play area at Hayling Road |
| South Oxhey | Lincoln Drive | Toddler play area |  | 10 | Good | 2 items of equipment, recently installed – small area |

Other considerations

Areas benefitting from upgrades:

Abbots Langley/Bedmond/Leavesden/Langleybury

- South Way play area

- Proposed Leavesden Park (S106) (Horsefield)

- Hill Farm (S106)

- Lemonfield Drive play area

- 3 new items at Langleybury play area

- Gade View Gardens

- Primrose Hill (S106)

- Dowding Way (S106)

Croxley Green

- Barton Way play area

- Baldwins Lane play area

- Cassiobridge (Croxley Rail Link)

- Harvey Road (S106)

- Durrants (S106)

Rickmansworth

- Scotsbridge play area

- 2 large items at Ebury play area

South Oxhey

- Hayling Road

- Ashburnham Drive

- Ashridge (new site)

- Lytham Avenue (S!06)

- Chilwell Gardens (S106)

- Moortown play area (old Otley Way play area moved  by Thrive)

Carpenders Park

- Oulton Way

Sarratt

- King George V play area

Mill End

- King George V play area

- Queens Drive (proposed play area S106)

Maple Cross

- 3 new items at Hornhill play area

PPG17 update report in 2010 recommends the following:

- Continue to ensure that new provision is at least LEAP size

- As a priority, seek new provision in Croxley Green

Appendix B - Three Rivers Public Tennis Courts - Non Technical Visual Quality Assessment Summary

Assessed by: Tom Darlington (Active Communities Officer) and Charlotte Gomes (Acting Leisure Development Manager)

Date: 26/11/2012

Location: Maple Cross Playing Fields, Denham Way

No. of courts: 2

| Element | Rating | Comments |
| --- | --- | --- |
| Surface | Excellent |  | Good |  | Average |  | Poor | X | Very Poor |  | There are a number of small holes across the surface in need of attention. |
| Line Markings | Good |  | Average |  | Poor | X | In need of re-marking. |
| Fencing | Complete |  | Some holes | X | Many holes |  | No fencing |  | 1 side of the fencing needs replacing. |
| Nets | Complete |  | Some holes | X | Many holes |  | No nets |  |  |
| Parking | Good | X | Okay |  | Poor |  |  |
| Floodlights | Yes |  | No | X |  |

Location: KGV MUGA (opposite William Penn Leisure Centre), Mill End

No. of courts: 2

| Element | Rating | Comments |
| --- | --- | --- |
| Surface | Excellent |  | Good | X | Average |  | Poor |  | Very Poor |  | The courts appear to benefit from being managed by Hertsmere Leisure. |
| Line Markings | Good |  | Average |  | Poor | X | In need of re-marking. |
| Fencing | Complete |  | Some holes | X | Many holes |  | No fencing |  |  |
| Nets | Complete |  | Some holes |  | Many holes |  | No nets | X | The nets are put up on request by Hertsmere Leisure. |
| Parking | Good | X | Okay |  | Poor |  |  |
| Floodlights | Yes | X | No |  |  |

Location: Baldwins Lane

No. of courts: 2

| Element | Rating | Comments |
| --- | --- | --- |
| Surface | Excellent | X | Good |  | Average |  | Poor |  | Very Poor |  |  |
| Line Markings | Good | X | Average |  | Poor |  |  |
| Fencing | Complete | X | Some holes |  | Many holes |  | No fencing |  |  |
| Nets | Complete | X | Some holes |  | Many holes |  | No nets |  |  |
| Parking | Good | X | Okay |  | Poor |  |  |
| Floodlights | Yes |  | No | X |  |

General Comments: The pathway between the car park and the courts is in need of repair.

Location: Chorleywood House Estate

No. of courts: 3

| Element | Rating | Comments |
| --- | --- | --- |
| Surface | Excellent |  | Good | X | Average |  | Poor |  | Very Poor |  |  |
| Line Markings | Good | X | Average |  | Poor |  |  |
| Fencing | Complete | X | Some holes |  | Many holes |  | No fencing |  |  |
| Nets | Complete | X | Some holes |  | Many holes |  | No nets |  |  |
| Parking | Good | X | Okay |  | Poor |  |  |
| Floodlights | Yes |  | No | X |  |

Location: Manor House Grounds, Abbots Langley

No. of courts: 2

| Element | Rating | Comments |
| --- | --- | --- |
| Surface | Excellent |  | Good | X | Average |  | Poor |  | Very Poor |  |  |
| Line Markings | Good | X | Average |  | Poor |  |  |
| Fencing | Complete | X | Some holes |  | Many holes |  | No fencing |  |  |
| Nets | Complete | X | Some holes |  | Many holes |  | No nets |  |  |
| Parking | Good | X | Okay |  | Poor |  |  |
| Floodlights | Yes | X | No |  |  |

General Comments: The courts are managed by Abbots Langley Parish Council. There is the potential for a third court to be marked out at the site.

Location: Leavesden Country Park

No. of courts: 1 full size and 4 mini courts

| Element | Rating | Comments |
| --- | --- | --- |
| Surface | Excellent |  | Good |  | Average | X | Poor |  | Very Poor |  | The surface is in need of repair around the sockets for the posts. |
| Line Markings | Good | X | Average |  | Poor |  |  |
| Fencing | Complete |  | Some holes | X | Many holes |  | No fencing |  | The fence between the tennis courts and the basketball area is in need of repair. |
| Nets | Complete |  | Some holes | X | Many holes |  | No nets |  |  |
| Parking | Good | X | Okay |  | Poor |  |  |
| Floodlights | Yes |  | No | X |  |

General Comments: The line markings at the courts were refreshed in 2011. The addition of 4 x mini courts, has meant the loss of a full size adult court. There is potential to convert the existing basketball and football areas in to a further 2 full size tennis courts.

Location: South Oxhey Playing Fields

No. of courts: 2

| Element | Rating | Comments |
| --- | --- | --- |
| Surface | Excellent |  | Good | X | Average |  | Poor |  | Very Poor |  |  |
| Line Markings | Good |  | Average | X | Poor |  |  |
| Fencing | Complete |  | Some holes | X | Many holes |  | No fencing |  | The courts would benefit from relocating the gate which opens on to the playing field side of the courts, to the car park side. |
| Nets | Complete |  | Some holes | X | Many holes |  | No nets |  |  |
| Parking | Good | X | Okay |  | Poor |  |  |
| Floodlights | Yes |  | No | X |  |

Location: Eastbury

No. of courts: 4

| Element | Rating | Comments |
| --- | --- | --- |
| Surface | Excellent |  | Good |  | Average | X | Poor |  | Very Poor |  | Awaiting LTA report on the subsidence at the courts. |
| Line Markings | Good | X | Average |  | Poor |  |  |
| Fencing | Complete | X | Some holes |  | Many holes |  | No fencing |  |  |
| Nets | Complete | X | Some holes |  | Many holes |  | No nets |  |  |
| Parking | Good |  | Okay | X | Poor |  |  |
| Floodlights | Yes |  | No | X |  |

General Comments: The Council has an agreement with the Eastbury Residents Association at the courts. This restricts access to the courts in return for an annual fee.

Appendix C – Parkour Information

What is Parkour?

Parkour was developed in France by David Belle with the main purpose of the discipline to teach participants how to move through their environment by vaulting, rolling, running, climbing, and leaping.

It is a fun, creative, physical and non-competitive activity in which people of all ages, genders and abilities can participate.

Practitioners explore their capabilities using any architecture available. Walls and railings are the most common obstacles where Parkour is practiced. Most practitioners visit towns and cities because of the high concentration and variation in architecture plus the opportunity to meet and train with other like minded practitioners.

What are the benefits of Parkour?

For young people especially, Parkour is an attractive discipline as there is no right or wrong way to carry out a move. They are free to use their imagination and be as creative as they wish about the way in which they challenge themselves. It is also considered by peers as a cool activity which requires a lot of skill.

People in their late teens and beyond tend to look at Parkour in more of a practical way. The key reason for starting is to have fun, but they are also attracted to it because they are aware of the wider benefits. More often than not they want to have fun, lose weight, keep fit and get stronger.

### Key Facts

- Parkour encourages young people to be physically active and therefore has an effect on their health and wellbeing

- Parkour can support reducing anti-social behaviour by providing a positive activity for young people

### What standards are in place for Parkour?

All Parkour Training Facilities should be designed to comply with BS 10075, which is the proposed British Standard for Parkour Training Facilities.

### Who can use a Parkour Training Facility?

While a Parkour Training Facility is open to anyone, Parkour UK the UK governing body for Parkour recommend that children under the age of 8 years should not use an outdoor Parkour facility.

### Is there any maintenance required?

It is recommended that a routine visual inspection is carried out monthly, operational inspections are carried out quarterly and an annual main inspection is carried out to ensure the safety and longevity of a Parkour Training Facility.

### What materials are facilities made out of?

Parkour Training Facilities mainly consist of a mixture of steel frame elements, steel bars, concrete walls, concrete platforms and rubber step posts.

Other materials and natural elements may be used in the construction of a Parkour Training Facility.

### Safety Surfacing

For up to 3.0m high elements it is recommended to use the following specifications of surfacing to comply with BS EN 1177 as long as it is not in conflict with the usability:

- Eco Surface recycled bound rubber mulch with the relevant critical fall height.

- Safergrass – Grass mats with the relevant critical fall height.

Other surfacing can be used but may be in conflict with the overall usability of the Parkour Training Facility (Source: www.freemove.co.uk)

Appendix D – Stevenage Parkour Facility

1)     How much did it cost? £20,000

2)     What is usage like? The facility is in constant use.

3)     Why it was installed? And what (if any) effect it has had on the local community?  The project came about following reports of young people jumping from buildings and underpass structures in the town centre. A project group consisting of the local PCSOs and Unique Parkour was formed and numerous meetings were held with them in order to establish what could be done. The group worked with us to develop the design and we introduced them to equipment designers to discuss their ideas and used all this information to form a design brief. The group were then invited to select the winning design. An official opening was organised for the Parkour project and the group members put on a display for the local community.