LEISURE, WELLBEING AND HEALTH COMMITTEE

14 SEPTEMBER 2016

PART I - DELEGATED

7.	UPDATED FUTURE SMALL LEISURE CAPITAL FACILITIES PROGRAMME FOR 2017 – 2020

(DCES)

1.	Summary

1.1	The purpose of this report is to provide Members with proposals for the future priority order for upgrading and refurbishing small leisure capital facilities in the District.

2.	Details

2.1	Members have previously agreed a capital upgrade programme for Leisure facilities from 2016 - 2020 at the committee meeting of 16 September 2015. Officers are proposing some changes to this agreed programme to include the addition of refurbishing The Swillet play area.

2.2	The following table shows the previously approved capital programme for 2016 – 2020, including updates of Members recommendations:

| Year | Project | Budget | Notes |
| --- | --- | --- | --- |
| 2016/17 | Manor House Grounds and Bedmond Play Area | £200,000 | Additional funding from ALPC of £108,500 for MHG and £27,000 for Bedmond |
|  | Chorleywood Play Area | £102,320 | Subject to the outcome of the Chorleywood Play Area advisory Committee and Chorleywood Parish Council |
| 2017/18 | Improve play area – future scheme | £100,000 | Carry money forward to 2018/19, Croxley Green Skate Park – as agreed in the Croxley Green Skate Park refurbishment report dated 16 September 2015 |
| 2018/19 | Croxley Green Skate Park – removal of existing park and creation of new skate area | £200,000 Plus additional external funding for a total project cost of £315,000 | £200,000 is £100,000 from 2017/18 rolled forward and £100,000 in 2018/19 |
| 2019/20 | Denham Way, Maple Cross | £50,000 | Very small play area – toddler equipment |
|  | Skidmore Way, Rickmansworth | £50,000 | Very small play area – toddler equipment |

2.3	The following table shows the proposed updated capital programme for 2017 – 2020, with three amendments to the above agreed programme:

- Refurbishment of Skidmore Way Play Area to be moved from 2019/20 to 2017/18 and use S106 money instead of capital

- Chorleywood Play Area has been moved to 2018/19 as an estimated timescale for works to start

- The Swillet Play Area refurbishment has been added to 2019/20 following Members’ approval in June 2016

| Year | Project | Budget | Notes |
| --- | --- | --- | --- |
| 2017/18 | Improve play area – future scheme | £100,000 | To be used for Croxley Green Skate Park in 2018/19 as previously agreed |
|  | Skidmore Way, Rickmansworth | £50,000 | S106 monies shown in 2.4 Very small play area – toddler equipment |
| 2018/19 | Croxley Green Skate Park – removal of existing park and creation of new skate area | £200,000 Plus additional external funding for a total project cost of £315,000 | Agreed capital funding of £100k carried forward from 2017/18 and £100k from 2018/19 and assumed external funding |
|  | Chorleywood Play Area | £102,320 | This is an estimate time based on planning approval, Section 38 approval, Parish Council approval |
| 2019/20 | Denham Way, Maple Cross | £50,000 | Very small play area – toddler equipment |
|  | The Swillet, Chorleywood | £50,000 | As agreed by Members in June 2016 |

2.4	 It is proposed to use £50,000 S106 monies (see table below), open spaces, amenity space and or children’s play space, towards the re-development of Skidmore Way:

| S106 Agreement | Amount Available | Location | Project | To be spent by |
| --- | --- | --- | --- | --- |
| 163 High Street (24 Ebury) | £7,661 | Rickmansworth | Contribution towards amenity space | 2022 |
| Goodyer House, Caravan Lane | £18,130 | Rickmansworth | Offsite open space and Children’s play area | 2022 |
| 104 The Drive | £1,563 | Rickmansworth | Open space, amenity and Children’s play space | 2024 |
| Long Island Exchange | £48,671 | Rickmansworth | Open space contribution | 2025 |
| The Coach House, Bury Lane | £21,441 | Rickmansworth | Open space, amenity and Children’s play space | 2025 |
| Total | £97,466 | Contribution of £50,000 required from this total |

2.5	Due to the popularity of Ebury Play Area, officers have received requests to put in additional equipment for people with disabilities, specifically a bucket swing onto a large frame. Officers are requesting to use £3,500 from the S106 for Rickmansworth which is shown in 2.4 (the table above) to install two bucket swings on a large frame.

2.6	Members agreed, on 18 November 2015, an amount of S106 monies to be spent on maintaining/replacing small items of equipment in The Swillet Play Area. Grounds Maintenance will be assessing which pieces of equipment this money would be best spent on to help keep the play area in a safe condition until the refurbishment of the play area in 2019/20 using £50,000 of capital money.

| S106 Agreement | Amount Available | Location | Project | To be spent by |
| --- | --- | --- | --- | --- |
| Beulah House, Station Approach | £4,246 | Chorleywood | The Swillet Play Area | 2021 |
| Penman’s Cottage | £1,626 | Chorleywood | The Swillet Play Area | 2023 |
| Total | £5,872 |  |  |  |

2.7	Members have previously agreed £100,000 from 2017/18 onwards for improving/upgrading future schemes. Officers therefore propose that this funding be utilised for the priority order detailed in 2.3 and, should any additional funding be required, an application for this be submitted as part of the service planning process. This is in order to continue to provide high quality leisure facilities, which the community value.

2.8	If Members agree to the revised schedule, a bid for revenue growth for maintenance will need to be made during budget setting.

2.9	As agreed by Members on 16 September 2015, a further report will be provided in September 2017 to consider the priority schemes for 2020/21.

3.	Options/Reasons for Recommendation

3.1	The purpose of this report is to provide Members with an update of the current capital programming.

4.	Policy/Budget Reference and Implications

4.1	The recommendations in this report are within the Council’s agreed policy and budgets.  The relevant policy is entitled:

Community Strategy 2016 – 2019:

Priority 1: Children and Young People’s Wellbeing

Priority 2: Health and Disability

Priority 5: Crime and Anti-Social Behaviour

TRDC Strategic Plan 2016 – 2019:

    - Reduce anti-social behaviour

1.3	We will reduce health inequalities, promote healthy lifestyles, support learning and community organisations

1.3.2	Contribute to partnership working to reduce health inequalities

1.3.3	Provide a range of supervised leisure activities and facilities for young people

2.1.1	Maintain the number of accredited open spaces, parks and woodland areas

4.1.2	We shall strive to improve and monitor customer satisfaction

4.1.3	We will inform and update customers about the council’s work and services

4.21	We will manage our financial resources to deliver value for money

4.2		The recommendations in this report relate to the achievement of the following performance indicators:

1.1.1	Reduce anti-social behaviour and crime

- CP14 – No.of ASB incidents (reported to the Police)

1.3.3	Provide a range of supervised leisure activities and facilities for young people

- LL33 – Attendances by young people at leisure venues and activities

- LL30 – Vulnerable children’s satisfaction with leisure projects

2.1.1	Maintain the number of accredited open spaces, parks and woodland areas: - Satisfaction with quality/provision of parks and open spaces

- LL34 – To maintain accreditation for Green Flag

4.1.2	We will strive to improve and monitor customer satisfaction

- CP05 – Perception of satisfaction with Three Rivers District Council

4.1.3	We will inform and update customers about the Council’s work and services

- CO02 – Public perception of how well informed they feel about public services

4.2.1	We will manage our financial resources to deliver value for money

- CP46 – The perception of value for money from Three Rivers District Council.

4.3	The impact of the recommendations on these performance indicators is that they will support the Council in achieving these targets.

5.	Financial Implications

5.1	The following table shows the effect on the capital budgets over the medium term. The bids for capital budgets for these schemes will be included in the Leisure Services plan 2017 - 20 and will be considered as part of the annual budget setting process.

| Description | Current Year 2016/17 £ | 2017/18 £ | 2018/19 £ |
| --- | --- | --- | --- |
| Additional Expenditure | 139,000 | 50,000 | 115,000 |
| Sub Total | 139,000 | 50,000 | 115,000 |
| Funding – External | (135,500) | 0 | (115,000) |
| Funding – Council | (3,500) | (50,000) | 0 |
| Total | 0 | 0 | 0 |

6.	Legal Implications

6.1	All proposed works will be tendered within the Council’s constitution and procurement procedures.

6.2	Section 106 monies to be used are specifically for providing and improving amenity space, as well as children’s play equipment. The use of section 106 monies for the projects set out in the report would be in conformity with the Section 106 deeds which secured them.

7.	Equal Opportunities Implications

7.1	Relevance Test

| Has a relevance test been completed for Equality Impact? | Yes |
| --- | --- |
| Did the relevance test conclude a full impact assessment was required? | No |

7.2	Impact Assessment

Play facilities and skate areas are open access and free to the public to use. Local residents will be consulted as part of the upgrading and refurbishing play area programme, including those with a disability.

8.	Staffing Implications

8.1	The small leisure facilities capital programme will require the time of the Leisure Development Manager, Active Communities Officer, external Principal Designer and Project Manager to oversee project management, consultation, negotiations and installation of the new facilities.

9.	Environmental Implications

9.1	The installation of new leisure facilities across the District will increase the quality of provision of community facilities in the public open spaces.

9.2	The new facilities will aim to make use of natural materials as well as recycled materials. The designs will be sustainable and will include sustainable features where possible. The users of the children’s play area will be encouraged to appreciate the natural surroundings as part of the play experience.

10.	Community Safety Implications

10.1	The local Police Community Safety Officers, Crime Prevention Liaison Officer and the Grounds Maintenance team will be consulted on the final design options for all sites.

10.2	The installation of new leisure facilities will provide the opportunity for young people to take part in positive activities.

11.	Public Health implications

11.1	Providing free, accessible play and skating facilities will encourage children and young people to be physically active, and will support the achievement of the Council’s Physical Activity Strategy. It will also provide a point for families to meet and socialise, supporting mental wellbeing and the priorities of the Hertfordshire Health and Wellbeing Strategy.

12.	Customer Services Centre Implications

12.1	None Specific.

13.	Communications and Website Implications

13.1	Consultation will take place with local residents and user groups. Council officers will utilise the Leisure pages on the Council’s website to advertise the works to the facilities and to provide information on the areas once they have been updated.

14.	Risk Management and Health & Safety Implications

14.1	The Council has agreed its risk management strategy which can be found on the website at http://www.threerivers.gov.uk.  In addition, the risks of the proposals in the report have also been assessed against the Council’s duties under Health and Safety legislation relating to employees, visitors and persons affected by our operations.  The risk management implications of this report are detailed below.

14.2	The subject of this report is covered by the Leisure and Environmental service plan.  Any risks resulting from this report will be included in the risk register and, if necessary, managed within these plans.

14.3		The following table gives the risks if the recommendation(s) are agreed, together with a scored assessment of their impact and likelihood:

| Description of Risk | Impact | Likelihood |
| --- | --- | --- |
| 1 | Accidents and injuries to Children and young people and adults | III | E |
| 2 | Incidents of vandalism | II | C |
| 3 | Incidents of graffiti | II | D |

14.4		The following table gives the risks that would exist if the recommendation is rejected, together with a scored assessment of their impact and likelihood:

| Description of Risk | Impact | Likelihood |
| --- | --- | --- |
| 4 | Dissatisfaction from young people | III | C |
| 5 | Poor customer satisfaction with the quality of a number of the district owned and managed children’s play areas | III | C |
| 6 | Poor customer satisfaction with the quality of a number of the district owned and managed skate areas | III | C |
| 7 | Accident and injury to participants due to the condition of the park, which could result in an insurance claim against the Council | III | C |

14.5	Of the risks above the following are already included in service plans:

| Description of Risk | Service Plan |
| --- | --- |
| No | 1,2,3,6 & 7 | Leisure and Community Services |
|  | 4 & 5 | Environmental Protection |

14.6	The above risks are plotted on the matrix below depending on the scored assessments of impact and likelihood, detailed definitions of which are included in the risk management strategy. The Council has determined its aversion to risk and is prepared to tolerate risks where the combination of impact and likelihood are plotted in the shaded area of the matrix. The remaining risks require a treatment plan.

| Likelihood | A |  |  |  |  |  | Impact | Likelihood |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | B |  |  |  |  |  | V = Catastrophic | A = >98% |
|  | C |  | 2 | 4, 5, 6, 7 |  |  | IV = Critical | B = 75% - 97% |
|  | D |  | 3 |  |  |  | III = Significant | C = 50% - 74% |
|  | E |  |  | 1 |  |  | II = Marginal | D = 25% - 49% |
|  | F |  |  |  |  |  | I = Negligible | E = 3% - 24% |
|  |  | I | II | III | IV | V |  | F = <2% |
|  | Impact |  |  |

14.7	In the officers’ opinion none of the new risks above, were they to come about, would seriously prejudice the achievement of the Strategic Plan and are therefore operational risks.  The effectiveness of treatment plans are reviewed by the Audit Committee annually.

15.	Recommendation

15.1	That the Leisure, Wellbeing and Health Committee agree the updated work programme for upgrading and refurbishing small leisure capital facilities across the district as detailed in 2.3 and, should any additional funding be required, an application for this be submitted as part of the service planning process.

15.2	That £50,000 from Section 106 contributions be used towards the refurbishment of Skidmore Way Play Area and moving the refurbishment of this play area from 2019/20 to 2017/18.

15.3	That £50,000 capital monies, previously allocated towards Skidmore Way Play Area refurbishment, be re-phased to refurbish The Swillet Play Area in 2019/20.

15.4	That £3,500 from Section 106 contributions be used at Ebury Play Area to install two bucket swings on a large frame for people with a disability.

15.5	That, subject to Members’ approval, officers prepare revenue growth bids to cover maintenance costs as part of the 2017/18 budget setting process.

Report prepared by:	Kelly Barnard, Acting Leisure Development Manager

# Data Quality

Data sources: None

Background Papers

None

APPENDICES / ATTACHMENTS

None