POLICY AND RESOURCE COMMITTEE – 4 SEPTEMBER 2017

LEISURE, WELLBEING AND HEALTH COMMITTEE - 6 SEPTEMBER 2017

PART I – PART DELEGATED

9.	LEISURE FACILITIES MANAGEMENT CONTRACT AND REDEVELOPMENT OF THE CENTRE, SOUTH OXHEY

1.	Summary

1.1	The purpose of this report is to update the Committee on the evaluation of the Invitation to Submit Final Tender (ISFT) outcome for the procurement of the new Leisure Facilities Management Contract (LFMC).

2.	Details

Background

2.1 	Following several reports on feasibility work to replace the current pool facility in South Oxhey (Sir James Altham), the Executive Committee in December 2013 resolved to note the recommendation from the South Oxhey Steering Group that a new Leisure facility be provided for South Oxhey, the preferred proposals being option 2b or option 3, subject to cost.

  - Option 2b is an extension to The Centre and option 3 is a full new build.  Both options include a Swimming Pool (both main pool and teaching pool), a 4-court hall, fitness suite and youth club provision.

  - The current LFMC with Hertsmere Leisure Trust (HLT) ends on 31 March 2018.  This consists of The Centre, Sir James Altham Swimming Pool (SJA), William Penn Leisure Centre and Rickmansworth Golf Course incorporating the Fairway Inn.

  - The Leisure, Wellbeing and Health Committee in September 2015 resolved to procure the new LFMC(s) for the development of The Centre, Rickmansworth Golf Course and William Penn Leisure Centre, subject to costs.  In November, it resolved to tender the LFMC(s) into three lots: Lot 1, the Design, Build, Operate and Maintain (DBOM) of The Centre plus William Penn Leisure Centre and Rickmansworth Golf Course; Lot 2,The Centre via the DBOM route; and Lot 3, William Penn Leisure Centre and Rickmansworth Golf Course.

  - The Leisure, Wellbeing and Health Committee in January 2017 resolved the following;

- to shortlist three bidders i.e. Hertsmere Leisure, SLM and Fusion to the Invitation to Submit Final Tender (ISFT) of the procurement of the new Leisure Management Contract;

- to progress to the ISFT Stage with Lot 1 only, which includes all the facilities under one contract, namely, The Centre via the DBOM route, William Penn Leisure Centre and Rickmansworth Golf Course;

- to allow bidders to present options at the Invitation to Submit Final Tender (ISFT).

  - In addition, a condition of the LFM contract is that the existing Sir James Altham Pool would only close once the new facility is open.

  - The Council does not have to accept any bid and could pull out of the process at any time, right up until the signing of the contract.

- Procurement Process

  - The table below outlines the status of the procurement process.

Table 1 – Procurement Process

| Key Actions – Decision Required | Implications | Timetable | Status |
| --- | --- | --- | --- |
| Procurement Preparation: Bids/Affordability/Evaluation Criteria Business Case Review Draft Documentation | No financial commitment | June – October 2015 | Completed |
| Members’ Approval – evaluation criteria/affordability/detailed business case | No financial commitment Commencement of Procurement Formal Funding Applications | November 2015 | Completed |
| Advertise Opportunity & Bidders Open Day | No financial commitment | January 2016 | Completed |
| Pre-Qualification (PQQ) | No financial commitment Shortlist 5 /6 bidders | Feb – May 2016 | Completed |
| ISDS Shortlist | No financial commitment Shortlist 3 bidders Select Option to proceed Firm financial offers | June – Jan 2017 | Completed |
| ISFT – Preferred Bidder | Select Preferred Bidder(s) Firm Financial Offers and Funding | November 2017 | In Progress |
| New Contract Start |  | April 2018 |  |

  - One of the bidders who was selected for the Invitation to Submit Final Tender (ISFT) stage, dropped out of the process.  The remaining two bidders submitted mandatory bids and one of them also submitted an optional variant bid.

4.	Evaluation of Invitation to Submit Final Tender (ISFT)

4.1	The Final Tenders have been evaluated by an internal team of Officers supported by external legal advisers and an Independent Leisure Consultant.

4.2	The table below shows the evaluation model structure.

Table 2 – Evaluation Criteria

| Level 1 Criteria | % | Level 2 Sub Criteria | Level 3 Sub Criteria |
| --- | --- | --- | --- |
| Services | 40% | Outcomes Quality/Customer Care Operational Delivery | Specific areas, such as Sports Development, Staffing, Health & Safety |
| Technical | 10% | Development/ Design Planning Risk Maintenance | Design and maintenance proposals Environmental Approach |
| Commercial | 50% | Usage, Expenditure & Revenue Affordability Contract Acceptance Capital Costs Delivery & Risk | Deliverability of financials, financial, risk |

5. 	Options/Reasons for Recommendation

5.1 	The purpose of this report is to update the Committee on the evaluation of the Invitation to Submit Final Tender (ISFT) outcome for the procurement of the new Leisure Facilities Management Contract (LFMC).  Officers are recommending to Committee the preferred bidder for the new LFMC.

6. 	Policy/Budget Reference and Implications

6.1 	The recommendations in this report are within the Council’s agreed policy but outside budget i.e. capital expenditure so going to Council for approval on that aspect. The relevant policy is entitled:

Community Strategy 2012 - 2018:  
Priority 1: Children and Young People’s Wellbeing

Priority 2: Health and Disability

Priority 3: Adult Skills and Employment

Priority 5:  Crime and Anti-Social Behaviour

6.2	Three Rivers District Council Strategic Plan 2017 – 2020:

1.1.2:  Maintain the number of accredited open spaces, parks and woodland areas

2.3.1:  Reduce anti-social behaviour and crime

2.3.2:  Support vulnerable people

2.4.1:  Ensure the safety of people in the district

2.5.1:  Improve and facilitate access to leisure and recreational activities for adults

2.5.2:  Contribute to partnership working to reduce health inequalities

2.5.3:  Provide a range of supervised leisure activities and facilities for young people

2.5.4: Work with the Community and Voluntary sector to meet the needs of local communities

6.3 	Leisure and Community Services Service Plan 2017 – 2020

7.	Financial Implications

# 7.1	Each of the bidders presented their financial submissions which included the management fee they were seeking to either pay to or receive from the Council and in addition the cost of financing the capital that they required.

# 7.2	Both bidders have bid on the basis that the Council provide the capital identified above and the costs of capital identified above will be the Council’s costs.

# Evaluation of Bids

8.1	All of the bids received presented a good quality of submission and were submitted by organisations with significant track record in the industry of both operating and developing new facilities.

8.2	The bids present different solutions to a number of issues such as the design of the new South Oxhey Leisure Centre and these have been evaluated to present scores as follows.

# Table  3 – Evaluation Summary

| ISFT | Bidder A | Bidder B |
| --- | --- | --- |
| Services (40%) | 28.8% | 30.2% |
| Technical (10%) | 6.0% | 6.8% |
| Commercial (50%) | 36.9% | 24.6% |
| Total | 71.7% | 61.5% |
| Rank | 1 | 2 |

8.3	As can be seen from the table above, Bidder A scores 71.7% and is the top ranked bid with Bidder B ranked 2.

9.	Legal Implications

9.1	Bond Dickinson has and will continue to offer advice and guidance on the procurement of the new Leisure Facilities Management Contract (LFMC).

10.	Equal Opportunities Implications

10.1	Relevance Test

| Has a relevance test been completed for Equality Impact? | Yes |
| --- | --- |
| Did the relevance test conclude a full impact assessment was required? | No |

11.	Staffing Implications

11.1	The LFMC including the redevelopment of The Centre will require the time of the Project Manager (Major Projects) and Head of Community Services to oversee project management, consultation, and procurement.  Input from Senior Management, Project Team, Finance, Planning, Legal, Property and Leisure will be required throughout the project.

12.	Community Safety Implications

12.1	The local Police Community Safety Officers, Crime Prevention Liaison Officer and the Grounds Maintenance team will be consulted on the final design options for the redevelopment of The Centre.

13.	Public Health Implications

13.1	The LFMC including the redevelopment of The Centre will enhance leisure facilities to provide opportunities to improve the health and wellbeing of the local community.

14.	Customer Services Centre Implications, Communications and Website Implications and Environmental Implications

14.1	The website will be kept updated with progress on the project.

15.	Risk Management and Health & Safety Implications

15.1	The Council has agreed its risk management strategy which can be found on the website at http://www.threerivers.gov.uk.  In addition, the risks of the proposals in the report have also been assessed against the Council’s duties under Health and Safety legislation relating to employees, visitors and persons affected by our operations.  The risk management implications of this report are detailed below.

15.2	The subject of this report is covered by the Leisure and Landscape and Environmental Protection service plan. Any risks resulting from this report will be included in the risk register and, if necessary, managed within these plans.

15.3	The following table gives the risks if the recommendations are agreed, together with a scored assessment of their impact and likelihood:

| Description of Risk | Impact | Likelihood |
| --- | --- | --- |
| 1 | That the future of the Sir James Altham pool will ultimately be determined as a result of the age of the pool and the ongoing issues with the pool plant. If this occurs during the contract with Hertsmere Leisure this will have significant cost implications | IV | C |
| 2 | Scope of The Centre development needs final definition | II | E |
| 3 | Council delay decisions on Leisure Contract | III | D |
| 4 | Insufficient Capital available for new leisure facilities | IV | D |
| 5 | New contract does not provide value for money | III | E |

15.4	The following table gives the risks that would exist if the recommendation is rejected, together with a scored assessment of their impact and likelihood:

| Description of Risk | Impact | Likelihood |
| --- | --- | --- |
| 6 | That the future of the Sir James Altham pool will ultimately be determined as a result of the age of the pool together with the ageing of the pool plant. If this occurs during the contract with Hertsmere Leisure this will have significant cost implications | IV | A |
| 7 | Less opportunity for Primary School aged children to attend swimming lessons in South Oxhey | III | D |
| 8 | Increase in anti-social behaviour and crime. | III | B |

15.5	Of the risks above the following are already included in service plans:

| Description of Risk | Service Plan |
| --- | --- |
| No | 1, 6, | Leisure and Landscape |

15.6	The above risks are plotted on the matrix below depending on the scored assessments of impact and likelihood, detailed definitions of which are included in the risk management strategy. The Council has determined its aversion to risk and is prepared to tolerate risks where the combination of impact and likelihood are plotted in the shaded area of the matrix. The remaining risks require a treatment plan.

| Likelihood | A |  |  |  | 6 |  | Impact | Likelihood |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | B |  |  | 8 |  |  | V = Catastrophic | A = >98% |
|  | C |  |  |  | 1 |  | IV = Critical | B = 75% - 97% |
|  | D |  |  | 3,7 | 4 |  | III = Significant | C = 50% - 74% |
|  | E |  | 2 | 5 |  |  | II = Marginal | D = 25% - 49% |
|  | F |  |  |  |  |  | I = Negligible | E = 3% - 24% |
|  |  | I | II | III | IV | V |  | F = <2% |
|  | Impact |  |  |

15.7	In the officers’ opinion none of the new risks above, were they to come about, would seriously prejudice the achievement of the Strategic Plan and are therefore operational risks.  The effectiveness of treatment plans are reviewed by the Audit Committee annually.

16.	Recommendation

For Policy and Resource Committee

16.1    That the Policy and Resource Committee notes this report.

For Leisure, Wellbeing and Health Committee

16.2	That the Leisure, Wellbeing and Health Committee notes this report.

Report prepared by:	Ray Figg, Head of Community Services

# Data Quality

Data sources:

Data checked by:  Kelly Barnard – Leisure Contracts Officer

Data rating:

| 1 | Poor |  |
| --- | --- | --- |
| 2 | Sufficient | ( |
| 3 | High |  |

Background Papers

Reports to the June 2012 and September 2013 South Oxley Initiative Steering Group; Reports to the June 2012 and December 2013 Executive Committee;

Reports to the September 2015, November 2015 and January 2017 Leisure, Wellbeing and Health Committee.